Solid Waste

Activity Management Plan 2021

Version 1

Waihou Transfer Station

Waihou Transfer Station

Solid Waste Activity Management Plan

##### Quality Information

| Document | Solid Waste Activity Management Plan |
| --- | --- |
| Ref | Version 1 |
| Date | 4 December 2020 |
| Prepared by | Helen Ramsey – Morrison Low |
| Reviewed by | Susanne Kampshof- Asset Manager Strategy and Policy |
| Copies |  |

Table of Contents

1	Executive Summary	5

Community Infrastructure	5

Solid Waste	5

2	Introduction	10

2.1	Overview	10

2.2	Assets included in this plan	11

2.3	Purpose of the Plan	11

2.4	Relationship with other Plans	12

2.5	Legal requirements to deliver the service	13

2.6	District Specific Issues	14

2.7	Council direction	15

National factors	15

Regionally or sub-regionally factors	15

Local factors	16

Funding issues	16

3	Sustainable Development	17

3.1	Objectives	17

3.2	Waste Assessment for Waste Management and Minimisation Plan (2020)	17

3.3	Significant Effects	17

4	Levels of Service	19

4.1	Background	19

4.2	Key Stakeholders	19

4.3	Legislative framework	19

4.4	Standards and guidelines	22

4.5	LTP Community Outcomes	22

4.6	Levels of Service and Performance Measures	25

4.7	Customer Research and Expectations	26

5	Growth and Demand Management	27

5.1	Growth Forecast	27

5.2	Economic Growth	29

Commercial and industrial economic activity	29

Land use changes	30

Waste from other areas	30

Community Expectation and Consumer behaviour	30

Natural and man-made disasters	31

5.3	Waste Quantities	31

5.4	Waste Composition	33

Composition of diverted materials	33

5.5	Potential Waste Diversion	34

5.6	Waste Reduction – Long-term Plan 2021-31	34

5.7	Waste Education and Minimisation Programme	34

6	Lifecycle Management	36

6.1	Description of Solid Waste Activity	36

Solid Waste Collection Services	36

Operational Facilities	37

Asset Overview	38

Asset Condition and Performance Assessment	39

Kerbside Collection Assets	40

Operational Facility Assets	40

Closed Landfills	43

6.2	Transfer Station Assets	45

Solid Waste Assets	45

Lifecycle Projections for Solid Waste Buildings	45

Renewal Program	45

Photos of Solid Waste Buildings	46

Operations and Maintenance	47

7	Risk Management	48

7.1	Council’s Risk Management Policy	48

7.2	Risk Management Update	51

7.3	Risk Register	52

7.4	Activity Risk Management	52

Approach for the Activity	52

7.5	Business Continuity Plan	53

7.6	Climate change	53

7.7	Building resilience	54

7.8	Zero Carbon	55

8	Financials	56

8.1	Overview	56

8.2	How We Fund Our Activities	56

8.3	Financial Statements and Projections	56

Cash Flow Forecasts	56

9	Asset Management Practice & Improvement Plan	60

9.1	Proposed Actions	60

9.2	Council Asset Management Practices	60

Background	60

Asset Register	60

9.3	Asset Management Structure	60

Delivery Structure	61

Asset Management Structure	61

How we do it	62

9.4	Asset Management Policy	62

Objective of the Asset Management Policy (2019)	62

Appropriate Activity Management Levels	62

‘Intermediate’ Asset Management Practice	62

The following are specific operational risks associated with our solid waste activity:	66

# Executive Summary

## Community Infrastructure

Community Infrastructure is about providing the core services that are traditionally managed by Council - these include the maintenance and development of roads, stormwater, wastewater, water supply and solid waste management.

## Solid Waste

Why we do this activity

Our day to day lives generate a lot of waste that must be managed for the health of our community and our environment. We are committed to providing and promoting sustainable waste management and minimisation options to protect our environment for current and future generations.

We aim to provide waste management and minimisation infrastructure and core services in the most efficient and cost effective way to households and businesses.

Our existing waste management and minimisation infrastructure and services have been developed over many years to serve the needs of our community and to ensure we meet our legislative requirements under the Local Government Act (LGA) 2002.

The management of closed landfills is necessary to ensure they do not endanger the environment or public health.

What we do now

We currently provide kerbside refuse and recycling collection services across the district using official Council black plastic bags for non-recyclable refuse collected weekly; wheelie bins for plastics (1 and 2 only), cans, papers and cardboard; and green crates for glass collected fortnightly.

Materials including general refuse, recyclables, green waste, scrap metal and hazardous waste can be taken to the Council’s three transfer stations located at Matamata, Morrinsville and Waihou.

All waste generated from the Matamata-Piako District Council (MPDC) provided services is transported to a privately owned and operated landfill in Tirohia.  All recycling is processed and distributed by the waste services contractor at their facility in Kopu.  Green waste is processed by Envirofert in Tuakau.

We have three closed landfills at Matamata, Morrinsville and Te Aroha which are monitored under the terms of their resource consents. The Transfer Station sites are located at these sites.

We also provide waste minimisation and sustainability education services to schools across the district.

Council supports the work of charities that collect and sell second-hand, and bulky items. Council does not operate a reuse shop at the existing transfer station facilities.

Other related services include the provision of litter bins, litter collection, illegal dumping collection, and provision of rubbish and recycling bins at community events. These services are covered under the community facilities Activity Management Plan.  Council has responsibility under the Litter Act.

Waste Management and Minimisation Plan 2020

Council’s Waste Management and Minimisation Plan (WMMP) was amended in 2020 based on 2020 Waste Assessment and Waste Survey.  The previous WMMP (2017) was a joint Eastern Waikato WMMP.  The current plan sets out the strategic direction and actions Council will take to manage and minimise solid waste within the district into the future.

Solid Waste Activity Management Plan

This Solid Waste Activity Management Plan follows on from the Waste Management and Minimisation Strategy and sets out how and who are going to provide, maintain and ensure continuity of waste management and minimisation services.

This Solid Waste Activity Management Plan ensures that the Council implements and maintains the appropriate infrastructure to enable solid waste services to be provided to the community.  It also includes budget forecasts, setting capital expenditure for new assets to meet increased levels of service and replacement and renewal programmes based upon asset condition and performance grades.

This Plan identifies what infrastructure is required to support the agreed actions within the WMMP.

Looking ahead

Our vision: Zero waste 2038; working towards a low-waste future and a circular economy.

Growth and demand

The key drivers that influence growth and the demand for Solid Waste services are:

Population

Economic growth

Legislation and environmental standards

Community expectations (levels of service)

Commercial risks (private sector competition, commodity fluctuation and markets for diverted material)

We will need to ensure that we are adequately positioned to meet the future demand of increasing growth for kerbside collection services predominantly in urban areas.  Increased demand for transfer station facilities to service rural customers.  Understand factors that affect competition for refuse services (private sector provided services) and the impact on Council user pays revenue.

The recent Waste Survey 2020 shows that most residents and businesses choose to use private refuse bin collection services. Possible reasons for this include the Council service is only provided for urban residents. Some residents prefer a bin service over a bag service. The Council service does not meet the specific needs of businesses or multi-unit developments, retirement villages.

Population projections and anticipating population increases in specific areas of the district is an important tool for planning future infrastructure demand; however it is important to note that the amount of waste generated may not necessarily correspond to population projections.  If waste generation continues to be linked to economic growth, and if the economic status of the area continues to rise, then we may well experience an increase in the quantity of waste produced per capita into the future.

As the collection services are undertaken by private contractors, we will need to ensure that our contractors have appropriate resources available, including collection vehicles and staff, to meet their contract obligations.

Our transfer stations also need to provide the capacity to handle both increase in demand from those residents and business that don’t receive a kerbside collection service and the re-use and recycling needs of our communities.  The is the potential to expand services offered at Council transfer stations to divert more material from landfill, supporting the zero waste vision, product stewardship and circular economy principals.

Our challenges, assumptions and uncertainties

When planning for the future of this activity, we have had to identify the key challenges to success, the assumptions that we have made and the uncertainties we will face. These are outlined below.

Key challenges

Achieving waste minimisation goals

Delivering on community expectations at an affordable level

Managing risk associated with closed landfill sites and hazardous waste

Managing commercial risks associated with the delivery of waste services.

Assumptions

Improved services and resources to achieve waste minimisation objectives and legislative obligations

Uncertainties

Changes in legislation

Emission Trading Scheme and landfill levy costs (increasing in the near future)

Commodity price fluctuation for diverted materials (particularly recyclables)

User pays revenue and private sector competition for waste services

Contract change, variations as a result of market conditions.

##### Review of the Solid Waste Activity Management Plan

In providing a range of solid waste services to the community, the MPDC has acquired a range of assets.  This Solid Waste Activity Management Plan is to help ensure that the MPDC maintains continuity of service provision through regular maintenance, replacements and renewal of assets as required while taking into consideration acquisitions of new assets to meet the service levels and expectations of the community both for current and future generations.

The Solid Waste Activity Management Plan is reviewed in line with the Long Term Plan (LTP) and Annual Plan processes.  This Solid Waste Activity Management Plan has been developed based on current asset information, life cycle assessments, future demand analysis, customer requirements, existing infrastructure and strategies available at the time of writing.

This plan covers the following assets with a replacement value of (as at December 2017):

- Kerbside recycling bins & crates - owned by Contractor expected nil depreciated value in 2023 contract expiry (TBC)

- Transfer station (buildings)	$738,290

- Transfer station (land)		$1,350,000 (excludes Waihou Transfer Station)

The provisions of the existing shared services contract need to be reviewed to determine what the cost implications are to Council on contract expiry. This may include purchase of recycling bins, purchase of future refuse bins, purchase of assets and equipment at Transfer Stations currently owned by the contractor to support continued operations.

Major Projects for Next Thirty Years

The only major projects envisaged over the next 30 years are works that may be required when the closed landfill resource consents are renewed in the period 2027 to 2036; and upgrading the transfer stations in the period 2021 to 2025.  The current shared services solid waste contract expires in 2023 and there may be a change in collection services at this time. This may include the provision of refuse bins and potentially a separate organic collection service.  Council would need to purchase wheelie bins at the time the new collection services are rolled out.

Levels of Service

The adopted Levels of Service for this activity are provided in Appendix A as well as performance to date.  The following summarises key performance aspects:

- Percentage satisfied/very satisfied with kerbside and refuse and recycling collection services and transfer stations:

This is measured through our Annual Customer Survey.

At present the measure is taken over all residents whether provided with the service or not and there is a significant difference when compared with those using the service.  This measure has changed with the new adopted levels of service.

Over the last six years there has been an average of 75% customer satisfaction compared with the target of 80% satisfaction achieved twice over this time.

- Number of complaints about kerbside refuse and recycling not collected on the usual collection day:

This is measured through our Customer Request Management System.  Over the last six years this has been between an average of 10 and 17 average complaints per month. In 2019/20 an average of 10.9 complaints per month were recorded.  The target of 20 or less complaints on average per month has been achieved.

- Proportion of waste diverted (recycled or composted) from the transfer station and kerbside recycling collection service:

As measured this target has been achieved over the last six years.  However, there is a trend of increased waste to landfill and decreased waste diversion. In 2019/20 35.6% of waste was diverted from landfill.

Financials

The total amount of expenditure for operations and maintenance and capital over the next ten years is $46.6 million as shown in table below. This shows that the total annual costs are relatively constant at about $4.7 million per annum (from 2023/24). Operational expenditure is $43.4 million for the ten year total and makes up most of the total forecast. Capital expenditure is for the Matamata and Morrisonville Transfer Stations at $1.5 million and $800k respectively.

Table 1: Summary of total ten year expenditure forecast

| Expenditure for activity | 2021-22 | 2022-23 | 2023-24 | 2024-25 | 2025-26 | 2026-27 | 2027-28 | 2028-29 | 2029-30 | 2030-31 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Opex | $3,103,500 | $3,128,500 | $4,734,242 | $4,695,965 | $4,651,798 | $4,733,284 | $4,579,865 | $4,591,825 | $4,603,844 | $4,615,924 |
| Capital | 0 | $430,000 | $1,900,000 | $800,000 | 0 | 0 | 0 | 0 | 0 | 0 |
| Total | $3,103,500 | $3,558,500 | $6,634,242 | $5,495,965 | $4,651,798 | $4,733,284 | $4,579,865 | $4,591,825 | $4,603,844 | $4,615,924 |

##### Improvement Plan

The Solid Waste Activity Management Plan’s Improvement Plan is subject to constant reappraisal and change.  While reappraisal is an ongoing process, the Improvement Plan will form the basis of the solid waste activity annual business planning. The key improvements include:

- Improve understand of any unknown closed landfills.

- Rectify any consent breaches

- Procurement planning for new service contract

- Business case options analysis for changes to RTS & collection services

# Introduction

## Overview

Matamata-Piako district is located in the Waikato region of New Zealand’s North Island.  The three main urban centres are:

- Matamata

- Morrinsville

- Te Aroha.

This activity involves all aspects of waste management and minimisation activity with key objectives set out in the Waste Management and Minimisation Plan (WMMP) 2020.  The services are currently provided under a comprehensive shared waste services contract with Thames-Coromandel and Hauraki District Councils.  This contract expires in 2023.  The services provided across the district include collection of refuse and recyclables to all urban households as defined by collection maps. Rural households and commercial premises can use the Council transfer stations (Matamata, Morrinsville, Te Aroha) or private sector service providers.

The Council’s solid waste activity includes:

- Kerbside collection of refuse and recyclables

- Waste minimisation promotion and education including promoting activities

- Closed landfill aftercare (known locations Matamata, Morrinsville, Te Aroha (transfer station locations, plus unknown sites)

- Refuse transfer stations at Matamata, Morrinsville, Te Aroha

Other related activities not currently provided by Council but may be consider in the future include:

- Litter bins, loose litter, and illegal dumping collections (related but included under the Community Facilities AMP)

- Resource Recovery facilities (expansion of the current transfer stations)

- Organic (food and/ or green) waste collection services

- Inorganic and bulky item services

- Hazardous waste

- Agriculture waste services

- Extend collection areas to cover more rural / lifestyle residents and allow for growth

- Extend collection services to include business and multi-unit developments

This is the only service where Council face private sector competition for services provided.  Based on the July 2020 solid waste survey, MPDC controlled services account for 43% of waste disposed.  This is a significant decrease from the 63% share of the waste disposed of in the 2010 year.  Noting that the Council collection service only covers approximately 67% of residents, with rural residents only provided RTS services.  Loss of control of the waste stream can impacts on the revenue received to fund the service and waste minimisation strategies.

There is a waste disposal levy set by central government which will be increasing.  The levy is used to fund national infrastructure development and support product stewardship initiatives.  Council has no control over the cost of landfill disposal or processing costs as these services are provided by private sector organisations and tend to increase annually or are affected by commodity price fluctuations for the sale of recyclables.

## Assets included in this plan

The Solid Waste assets include closed landfill sites (known and unknown), Council provided recycling bins and crates, (refuse is currently a bag service), transfer station and any future resource recovery centre site buildings, equipment, bins and infrastructure, weighbridge equipment security and cash handling systems.  The Contractor also provides some assets and equipment such as collection vehicles, recycling bins, hook bins at transfer station facilities. Figure 1 shows the extent of kerbside collection areas and the location of Council owned transfer stations, and closed landfills. Note that litter bins are included in the Community Facilities AMP.

This service is reliant on other national and regional infrastructure such as landfills, material recovery facilities (MRF), composting facilities and end processing facilities for recyclables.  The cost effectiveness of the overall service is subject to international fluctuation in commodity prices for recyclables and other legislative changes.

Figure 1: Transfer Station and collection area map

## Purpose of the Plan

The purpose of this Solid Waste Activity Management Plan is to ensure that Council provides and maintains the appropriate infrastructure to enable the solid waste services to be provided to the community.

This Solid Waste Activity Management Plan (SWAMP) articulates what and how solid waste infrastructure and services are operated and maintained in a sustainable and cost effective manner, so that they provide the required level of service for present and future customers

- The SWAMP also sets out to define the level of service to meet Council’s obligations under the Local Government Act (LGA) 2002.

The specific purpose of this plan is to:

- Improve understanding of service level standards and options

- Identify minimum lifecycle (long term) costs to an agreed level of service

- Better understand and forecast asset related management options and costs and ability to even out peak funding demands

- Clearly justify 'forward works' programmes

- Manage risk of asset failure

- Improve decision-making by providing appropriate information including costs and benefits for alternative options

- Improve accountability over the use of public resources

- Improve customer satisfaction and organisational image

## Relationship with other Plans

Activity Plans are a key component of the Council planning process, linking with the following plans and documents:

Long Term Plan (LTP): A plan required by the LGA to cover a period of at least 10 years.  This plan contains key information about the Council’s activities, assets, level of service and cost of providing service.  It sets out the Council’s funding and financial policies and also a financial forecast for the years covered by the plan. Levels of service and financial programmes as given in this document will be key information for this plan. The SWAMP provides the detail required to support the financial forecast.

Annual Plan: Detailed action plan on Council’s projects and finances for each particular year.  The works identified in the SWAMP form the basis on which annual plans are prepared.  With the adoption of the LTP the Annual Plan mainly details the budget and sources of funding for the year.

District Plan: The District Plan complies with the requirements of the Resource Management Act.  It has implications on the SWAMP in terms of land use policies and the control of environmental effects for new developments.

Water & Sanitary Assessment: This is a long-term assessment of the sanitary services provided by a local authority.  These services include Water Supply, Wastewater Treatment, Stormwater, Public Toilet Facilities, disposal from Stormwater Disposal Systems, Cemeteries and Crematoria and Landfills.  The main focus of this assessment is to ensure that public health is maintained. The 2017 Assessment of Water Services was completed separate to the Sanitary Assessment.

Business Continuity Plan – Solid Waste: This plan seeks to ensure that the safe disposal of solid waste continues during and after events that could affect the continuity of the service.  These plans were testing an updated during the 2020 Covid-19 pandemic when services were disrupted.

Waste Management and Minimisation Plan 2020: Section 43 of the Waste Minimisation Act 2008 (WMA 2008) requires that councils must adopt a waste management and minimisation plan.  The Council’s waste management and minimisation plan was updated in 2020 and sets out the Council’s strategic long-term philosophy and direction for how solid waste shall be managed and minimised within the district into the future. The Waste Assessment 2020 document and Waste Survey 2020 informs the WMMP.

Bylaws, Standards and Policies:  Relevant aspects of the Council’s bylaws, standards and polices may be applicable to this SWAMP as well as operational service delivery and management.

Solid Waste Management Service Delivery Contracts:  The Council contracts the operation of solid waste services.  The contract specifications contains service level information along with monitoring and reporting requirements that aim to ensure that all solid waste services are provided to the required standard at all times.

Key Regional documents:

Waikato Plan: The Waikato Plan does not over-ride statutory bodies/committees. It is a multi-agency agreement that provides strategic guidance and advocacy and has been prepared within the framework provided by the LGA.

Waikato Means Business: An Economic Development Strategy for the Waikato Region: Sets out the issues, challenges and opportunities that face the Waikato region. It identifies potential strategic priorities and areas of focus to transform the region.

## Legal requirements to deliver the service

Local authorities are not required to provide or support solid waste services aside from the following:

Must prepare a WMMP (as per Waste Minimisation Act)

Must manage any landfills council owns to resource consent standards (as per RMA). The landfills council own are all closed.

- The WMMP must be reviewed every six years and must link with the LTP to ensure actions and targets are achieved. The previous WMMP was a joint plan between the eastern Waikato Councils that are part of the shared services solid waste contract.  In 2020 MPDC prepared a separate WMMP based on a new Waste Assessment and Waste Survey.

National legislative and policy context

The framework for waste management and minimisation in New Zealand is a result of five pieces of legislation and strategic policy documents. The plan must consider the following legislation:

Waste Minimisation Act 2008

LGA 2002

New Zealand Waste Strategy 2010

Resource Management Act 1991 (District and Regional Plans and consents)

New Zealand Emissions Trading Scheme (under the Climate Change Response (Zero Carbon) Amendment Act 2019)

Litter Act 1974

Health Act 1956.

New Zealand is party to international agreements that have an influence on the requirements of our domestic legislation for waste minimisation and disposal. Some key agreements are the:

Montreal Protocol

Basel Convention

Stockholm Convention

Waigani Convention

Minamata Convention.

- Other relevant legislation:

Hazardous Substances and New Organisms Act 1996

Biosecurity Act 1993

Radiation Protection Act 1965

Ozone Layer Protection Act 1996

Health and Safety at Work Act 2015

Agricultural Chemicals and Veterinary Medicines Act 1997.

- Solid Waste Bylaw 2017 - Council may develop a Waste Bylaw which must be consistent with the WMMP.  The Ministry for the Environment provides guidelines and codes of practice and voluntary initiatives.

## District Specific Issues

The 2020 WMMP has identified the following district specific issues being:

- Increasing waste to landfill

The volume of waste disposed to landfill in the Matamata-Piako district has been increasing. MPDC has limited influence over the quantity of waste disposed as the majority of residents and businesses use private sector refuse services (bins) rather than the MPDC refuse bag service. Private sector bins contain a higher proportion of potentially divertible material (such as glass) than MPDC refuse bags.

- Decline in diverted material

Recent disruption to recycling markets has impacted the range of materials collected for diversion from landfill. This has impacted the cost of the service and the achievement of diversion targets.

- High volume of divertible material disposed through RTS

Readily recoverable dry recyclables, construction and demolition waste, organic and re-usable items are disposed at RTS by mostly residential customers, when they could be reduced, re-used, or recycled with more options to separate waste streams at RTS.

- High volume of organic waste going to landfill

While green waste is separated at the RTS, there is currently no separate organic collection and processing service offered by MPDC and low resident preference for an organic kerbside collection service.  There are nearby organic processing facilities available that MPDC could utilise if a collection service were introduced.

- Cost and volume uncertainty due to legislation change

Significant national regulation changes are likely to occur in this WMMP planning cycle. These include an increase in the Waste Disposal Levy, and an increase in price and reduction in availability of NZ Units in the Emissions Trading Scheme. The possible introduction of a container return scheme and other product stewardship schemes may impact recycling bin composition and RTS waste composition. These changes may impact the range and type of services offered by MPDC.

The range of options available to the Council to address the key issues that have been identified in the WMMP.  An initial assessment is made of the strategic importance of each option, the impact of the option on current and future demand for waste services, and the Councils’ role in implementing the option.  Options presented would need to be fully researched, and the cost implications understood before being implemented.

## Council direction

### National factors

- Early in 2018 China’s National Sword Policy (now replaced with Blue Sky), imposed tighter restrictions on the import of certain recyclables, primarily mixed paper and plastic.  China was the largest importer of recyclables.  This has impacted the commodity price for recyclables globally.  Nationally, the consequences of China’s National Sword / Blue Sky Policy have impacted Councils’ collection contracts with significant cost escalations.  Alternative markets are hard to find and getting overwhelmed.  This has highlighted New Zealand’s lack of investment in solid waste infrastructure.  WasteMINZ (national industry organisation) and Ministry for the Environment are leading the national response to China’s National Sword Policy.

- The Government’s response to date includes banning single use plastic bags, contributed funding towards local processing plants with new technology, and review of container deposit legislation.

- These global and national impacts have resulted in an increase in the Government’s waste disposal levy and Emissions Trading scheme (carbon tax).

- The Climate Change Response (Zero Carbon) Amendment Act includes a target of reducing methane emissions by 24-74% below 2017 levels by 2050, and an interim target of 10% by 2030.  It also has a target of reducing net emissions of all other greenhouse gases to zero by 2050.  This will impact our asset portfolios including solid waste, particularly with increasing Emissions Trading Scheme costs (carbon tax) and transport (fuel costs) used to collect and cart to landfills.

- There is a move towards councils providing organic collections as part of their waste minimisation programmes, particularly for the metropolitan councils.

### Regionally or sub-regionally factors

- The consequences of China’s National Sword / Blue Sky Policy have impacted the Eastern Waikato Waste Services Contract (joint contract with Matamata Piako, Hauraki, and Thames Coromandel District Councils).  Various contract variations have been reviewed, due mainly to reduced revenue from recyclables.  This may impact waste services costs and therefore rates and refuse transfer station charges.

- Targets to reduce waste to landfill have been a challenge in the short to medium term as it has been difficult to find stable markets for some recyclable materials (mixed plastic and mixed paper) this has resulted in some recyclables being disposed to landfill.

- The joint Eastern Waikato WMMP 2017 has been replaced with a MPDC specific WMMP 2020 and will be reviewed every six years.

- The Tirohia Landfill located at Paeroa receives refuse throughout the Waikato Region as well as outside the region.  It is privately managed and operated and has limited economic life left.  There is uncertainty if resource consent will be granted for additional capacity.  There may be additional operational costs for our refuse to be carted to an alternative landfill such as Hampton Downs (with about 25 years left).

- Landfill costs increase annually, and this will be impacted with potential increase in the Government’s national waste disposal levy and carbon tax.

- Our neighbouring Tauranga and Hamilton City Councils are implementing organic collection services as part of their waste minimisation programmes.

### Local factors

- We have started investigating the establishment of Resource Recovery Centres at Matamata and Morrinsville transfer stations potentially with a community trust to promote reuse behaviour with our community.

- There is an increased awareness of environmental issues and stronger community drive to minimise waste and hazardous effects of waste.

- There is now a dedicated internal resource that will help to make a step change and be more proactive with waste minimisation education and community engagement.

- There may be other closed landfills than those consented that we need to investigate to better understand the status and any associated risks.

- As local tourism / visitors to attractions increase there is an increase in litter and litter bin / public recycling requirements.  To offset this impact a pack in pack out approach can be promoted similar to Department of Conservation with a review of whether litter bins should be provided or not at different locations.

### Funding issues

The waste management and minimisation activity has been impacted by several factors recently that has seen costs increase and revenue decrease.  There has been a reduction in revenue from user pays bags, the shared services contractor has been impacted by fluctuations in recyclables revenue, contract variations have occurred.  Mostly of the service costs are fixed and directly linked with the long-term service contract.  Other factors that may impact operational costs include:

- Fuel cost fluctuation and increase, and this may impact our operational costs for the kerbside collections.

- The share services contract parties are negotiating a new landfill contract, the cost implications are unknown at this stage.

- Any increase in operational expenditure will impact the uniform charge to ratepayers but unable to quantify this at this stage.

- If additional unknown closed landfills are located within our district, there may be cost implications.  We cannot quantify these costs at this stage.

- MPDC has additional management costs with the move away from a shared services model (recommendation of Section 17A report).  New Waste Minimisation officer employed, preparation of MPDC specific Waste Survey, Waste Assessment and WMMP.

- MPDC may return to a targeted rate for refuse services which will change the funding policy for this service.

- Prior to 2023 the procurement of a new waste services contract will occur additional cost.

# Sustainable Development

## Objectives

One of the purposes of local government is to promote the social, economic, environmental and cultural well-being of communities, in the present and for the future. Council has a clear responsibility to act, operate and develop in a sustainable way.

The objectives of Council’s Sustainability Policy (2012) are to:

- identify major sustainability issues for Council and developing actions for responding to these

- promote sustainable management and development within Council

- position Council as a leader and supporter of sustainability within the community

- contribute to the social, environmental, economic and cultural well-being of the community

- understand Council’s carbon footprint and develop initiatives to reduce emissions and harmful effects.

## Waste Assessment for Waste Management and Minimisation Plan (2020)

Section 50 of the WMA requires all Territorial Authorities to prepare a Waste Assessment prior to adopting a new Waste Management and Minimisation Plan (WMMP).  MPDC prepared a specific Waste Assessment in 2020 based on the Waste Survey completed in 2020, this has informed the new WMMP and this Activity Management Plan.

## Significant Effects

The significant effects for the Matamata-Piako Community that the solid waste activity may have on the social (S), economic (EC), environmental (EN) or cultural (C) well-being of the community are detailed below.

It also indicates the existing approach or proposed action to address these in future.

|  | Affected Wellbeings |  |  |  | How we will mitigate the effects |
| --- | --- | --- | --- | --- | --- |
|  | S | C | EC | EN |  |
| People dumping rubbish illegally due to increased cost of using waste facilities |  |  |  |  | Competitive prices, provision of free drop off for recycling. Competitively tendered contracts. Efficient management of facilities and services |
| Health and safety issues at transfer stations and through the services delivered by the Contractor |  |  |  |  | Continue to review, implement, and improve health and safety practices at all Council facilities and sites ensure the Contractor is follow best practice |
| Increase in solid waste disposed to landfill due to lack of community participation in waste minimisation |  |  |  |  | Community education. Increasing waste disposal costs. Provision of free drop off for recycling. |
| Protecting our environment by complying with resource consent conditions |  |  |  |  | Continued monitoring and management of transfer stations and closed landfills to ensure compliance with resource consent requirements |
| Decrease in solid waste to landfill from waste diversion initiatives (for example through an increase in recycling or composting) |  |  |  |  | Set lower cost alternatives for waste diversion (such as recycling). Continue with community education services and introduce 24/7 recycling facilities in rural areas. Improve transfer stations and levels of service |
| Educating the community about waste reduction |  |  |  |  | Continue to provide solid waste education services to the community |
| Harmful effects of hazardous waste and farm waste |  |  |  |  | Continue to work with Waikato Regional Council to ensure safe services are available to support hazardous waste management and disposal. |

# Levels of Service

## Background

The levels of service for the solid waste activity are defined in this section along with the performance measures adopted by the Council by which the levels of service will be assessed.  An assessment of the Council’s performance as measured against the current levels of service and independent research findings is presented below.

Levels of services are driven by legislative requirements, community consultation and the Council’s leadership through plans and strategies.  The Council has consulted extensively on current and future levels of service for the solid waste activity, with the results being linked to the desired Community Outcomes identified in the LTP 2021-31.

These show how the solid waste activity will support those outcomes in the context of the current and future levels of service.  The Council has also commissioned independent research, through annual surveys to ascertain levels of community and customer satisfaction with current levels of service.

## Key Stakeholders

This plan recognises the following Key Stakeholders:

| External Stakeholders | Main Interests |
| --- | --- |
| Residents/Ratepayers | Public Health and Safety, Service Reliability, Environment, Cost |
| Industrial and Commercial Users | Public Health and Safety, Service Reliability, Environment, Cost |
| Govt Agencies (Audit NZ, MoH, MfE, CDEM, etc) | Public Health & Safety, Service, Reliability, Environment, Cost |
| Waikato Regional Council & other TLA’s | Environment |
| Tangata Whenua | Environment and Cultural Heritage. |
| Suppliers | Procurement, Technical |

| Internal Stakeholders | Main Interests |
| --- | --- |
| Councillors and Sub-committees | Public Health and Safety, Service Reliability, Environment, Cost |
| Executive | Public Health and Safety, Service Reliability, Environment, Cost |
| Planning Services | Public Health and Safety, Service Reliability, Environment, Cost |
| Customer Services | Public Health and Safety, Service Reliability, Environment |
| Financial Planning | Financial Accounting of Assets |
| Information Services | Public Health and Safety, Service Reliability, Environment |
| Safety & Health | Public, Staff & Contractor Health & Safety |
| Human Resources | Good Employer |

## Legislative framework

The key legislation affecting the levels of service provided by the waste management and minimisation activity are summarised in Table 1. The Waste Minimisation Act is a key legislative framework that guides how waste management and minimisation services are delivered.

Table 1: Legislative requirements

| Legislation | Requirement |
| --- | --- |
| Health and Safety at Work Act 2015 | The Health and Safety at Work Act 2015 (HSWA) is New Zealand’s workplace health and safety law. It came into effect on 4 April 2016. The Act sets out the principles, duties and rights in relation to workplace health and safety. Under HSWA, a person conducting a business or undertaking (PCBU) must look after the health and safety of its workers and any other workers it influences or directs. The business or undertaking is also responsible for the health and safety of other people at risk from its work including customers, visitors, or the general public. This is called the ‘primary duty of care’. |
| Waste Minimisation Act 2008 (WMA) | The purpose of the WMA is to encourage a reduction in the amount of waste we generate and dispose of in New Zealand and aims to lessen the environmental harm of waste. This Act also aims to benefit our economy by encouraging better use of materials throughout the product life cycle, promoting domestic reprocessing of recovered materials and providing more employment. It puts a levy on all municipal waste disposed of in a landfill, initially at $10 per tonne*, effective as of 1st July 2009. It clarifies the roles and responsibilities of territorial authorities with respect to waste minimisation e.g. updating Waste Management and Minimisation Plans (WMMPs) and administering levy funding for waste minimisation projects. Section 42 requires that a Territorial Authority promote effective and efficient waste management and minimisation within its district. *A report looking at the possible effect changes to the levy could have, was published in June 2017. The report was funded by a consortium of public and private sector organisation and proposes a number of changes to the levy. The report highlights the potential for the levy to be increased and also highlights associated benefits. |
| Health Act 1956 | The Health Act 1956 places obligations on territorial authorities (if required by the Minister of Health) to provide sanitary works for the collection and disposal of refuse, for the purpose of public health protection (Part 2 – Powers and duties of local authorities, s 25). |
| Litter Act 1979 | This act makes it an offence for any person to deposit litter in a public place or private land without approval from the landowner. |
| Hazardous Substances and New Organisms Act 1996. (HSNO Act) | The HSNO Act addresses the management of substances that pose a significant risk to the environment and/or human health, from manufacture to disposal. The Act relates to waste management and minimisation primarily through controls on the import or manufacture of new hazardous materials and the handling and disposal of hazardous substances. |
| Resource Management Act (RMA) 1991 | The RMA is the key legislation that sets out how we should manage our environment. Although it does not specifically define ‘waste’, the Act addresses waste management and minimisation activity through controls on the environmental effects of waste management and minimisation activities and facilities through national, regional and local policy, standards, plans and consent procedures. Operational and decommissioned landfills and transfer stations are operated in accordance with Resource Consents issued by Environment Waikato under the provisions of the RMA. The Resource Consent conditions may cover issues such as the control and monitoring of leachate, dust, odour, pests, wind-blown rubbish, aesthetics and other environmental impacts. |
| Climate Change Response (Zero Carbon) Amendment Act | The Climate Change Response (Zero Carbon) Amendment Act includes a target of reducing methane emissions by 24 to 74% below 2017 levels by 2050, and an interim target of 10% by 2030. It also has a target of reducing net emissions of all other greenhouse gases to zero by 2050. This will impact our services as waste disposed at landfill is a contributor to greenhouse gases. Refer to Section 3.6.2 for discussion on Zero Carbon. The Climate Change Response (Emissions Trading Reform) Amendment Act 2020 provides the legislative framework for the reforms and enables regulations to be made which contain the operational detail and settings for the scheme. The Government has made policy decisions on auctioning and unit supply settings. The Act enables a cap to be set on emissions covered by the scheme. It will decline over time as our emissions budgets reduce in line with our targets. The cap requires an emissions budget to be in place. The Climate Change Commission will advise on emission budgets later in 2021. The Government has set a provisional emissions budget to guide the cap in the interim. |
| Local Government Act (LGA) 2002 | This Act requires local authorities to: describe the activities of the local authority provide a long-term focus for the decisions and activities prepare a LTP, at least every three years. A key purpose of the LGA is the role of local authorities in meeting the current and future needs of communities for good-quality local infrastructure, local public services, and performance of regulatory functions in a way that is most cost-effective for households and businesses. AMPs are the main method of demonstrating Schedule 10 requirements. It covers the requirements on the information to be included with LTPs, Annual Plans and Annual Reports. Section 17A requires that Councils review the cost effectiveness of the way they deliver their services to ensure they meet the needs of communities. This service delivery review looks at the governance, funding and delivery of infrastructure, services or regulatory functions, and requires consideration of alternative delivery models including (but not limited to) in-house by council, by another local authority, by a council-controlled organisation, or by another person or agency. These reviews are an ongoing requirement and must be undertaken at least every six years. The waste services activity was reviewed in July 2020 prior to the expiry of the waste services contract. |
| Civil Defence Emergency Management Act 2002 (CDEM) | The CDEM requires lifeline utilities to function at their fullest possible extent during and after an emergency and to have plans for such functioning (business continuity plans). |

The LGA requires council to identify and explain any significant variations between the AMP for Solid Waste and the WMMP adopted under section 43 of the WMA.  Our last WMMP was adopted in 2017 in partnership with our neighbours Thames Coromandel District Council and Hauraki District Council. We have completed an assessment of the Solid Waste Asset Management Plan 2020 and the joint WMMP and determined that there are no significant variations.

While our WMMP covered the period 2017 to 2023 there has been significant changes in Central Government policies, and in the waste industry sector prompting a review of the WMMP. The WMMP was amended in 2020 to ensure it is ‘fit for purpose’ this AMP reflects the current WMMP vision and targets.

In addition to the changes occurring in the sector, Tirohia Landfill, where we currently dispose of our waste, is due to close no later than 2038 and that means our waste will need to be transported a greater distance increasing our costs. This new WMMP has been developed for Matamata Piako District, to initiate activities within our district to meet our own communities’ needs. It will allow us to incorporate new waste minimisation services that are ‘fit for the future’. It will also allow us to continue to collaborate with TCDC/HDC and other like-minded organisations on waste minimisation initiatives.

It is based on a collaborative model where, council, business, Iwi, community groups and householders can all work together to build new waste minimisation services, grow local economic development, building community resilience at the same time.

We will ensure everyone has access to recycling, resource recovery and waste management services. That businesses and individuals understand that reducing and minimising waste is their responsibility, as well as ours, and that valuable resources are reused or recycled and don’t go to landfill.

## Standards and guidelines

The primary documents that guide service standards for waste management and minimisation are summarised in Table 2.

Table 2: Key waste management and minimisation standards and guidelines

| Standard /Guideline | Description |
| --- | --- |
| Activity Management Policy (2019) | This policy gives guidance and direction on the development AMPs and sets the appropriate level of AM Maturity Index for each asset or activity. The policy sets out seven objectives for AM planning and practices. It has assessed the waste management and minimisation activity current practices as having an Intermediate Asset Maturity Index. |
| Waste Management and Minimisation Plan Adopted: 2020 Due for review: 2026 | The Waste Minimisation Act 2008 required a WMMP to be completed and adopted by 30 June 2012 and reviewed every six years. MPDC amended the 2017 joint WMMP to a MPDC specific WMMP in 2020. |
| Matamata-Piako District Council Solid Waste Bylaw Adopted: 2017 Due for review: As required | The purpose of Solid Waste Bylaw is to support: - The promotion and delivery of effective and efficient waste management and minimisation in Matamata Piako district as required under the Waste Minimisation Act 2008; - The implementation of the Councils WMMP; - The purpose of the Waste Minimisation Act and the goals of the NZ Waste Strategy; - The regulation of the collection, transport, and processing of waste; - The protection of the health and safety of waste collectors, waste operators and the public; and - The management of litter and nuisance in public places. The Waste Assessment recommended that Council continue to enforce the existing Solid Waste Bylaw and to review the Bylaw to ensure it remains consistent with any changes in legislation. Council will continue to support the Waikato Regional Council enforce regulations in regard to the safe management of waste within the district. |
| Operative District Plan Adopted: 31 July 2020 Due for review: As required | The operative District Plan is the result of a review process that included extensive consultation with ratepayers and other interested parties. It addresses issues such as: - effects of land use - natural hazards - noise - surface of water activities - indigenous biodiversity. The District Plan provides rules for how land can be developed and activities that require a resource consent. |
| Draft Waikato Plan | - The actions contained in the Draft Waikato Plan relating to the solid waste activity, either through the requirement of staff time or other additional expenditure. Action 4.2.1 Standardising waste management and recycling fees – investigate benefits and costs of regional agreement. |

## LTP Community Outcomes

The LTP sets out five proposed Community Outcomes, all have been formulated to promote social, economic, environmental and cultural wellbeing of the district.  All five Community Outcomes indirectly contribute to the Council achieving current and future levels of service for the solid waste activity.

The Community Outcomes that the solid waste activity will directly contribute to are set out in detail below.

| Matamata-Piako – The Place of Choice Lifestyle. Opportunities. Home. |  |  |  |  |
| --- | --- | --- | --- | --- |
| Enabling |  |  |  |  |
| Connected Infrastructure | Economic Opportunities | Healthy Communities | Environmental Sustainability | Vibrant Cultural Values |
| Infrastructure and services are fit for purpose and affordable, now and in the future. | We are a business friendly Council. | Our community is safe, healthy and connected. | We support environmentally friendly practices and technologies. | We promote and protect our arts, culture, historic, and natural resources. |
| Quality infrastructure is provided to support community wellbeing. | Our future planning enables sustainable growth in our district | We encourage the use and development of our facilities. | Development occurs in a sustainable and respectful manner considering kawa/protocol and tikanga/customs. | We value and encourage strong relationships with iwi and other cultures, recognising waahi tapu and taonga/significant and treasured sites and whakapapa/ ancestral heritage. |
| We have positive partnerships with external providers of infrastructure to our communities. | We provide leadership and advocacy is provided to enable our communities to grow. | We encourage community engagement and provide sound and visionary decision making. | We engage with our regional and national partners to ensure positive environmental outcomes for our community. | Tangata Whenua with Manawhenua status (those with authority over the land under Maaori lore) have meaningful involvement in decision making. |
| Strategic Priorities – What’s most important? |  |  |  |  |
| We have identified some strategic priorities for Council to focus on first; these will be reviewed each year: - Planning for and providing affordable infrastructure that is not a limiting factor in our district’s growth. - Developing and implementing an economic strategy that encourages and supports economic growth in our district. - Reviewing the provision and suitability of sporting and recreational facilities in the district. - Supporting environmentally friendly practices and technologies. - Building relationships with Iwi and other groups within our community that represent our cultural diversity. - Advocating for services on behalf of our communities. |  |  |  |  |

- The 2020 WMMP has the following vision, goals, objectives and targets:

Our vision

‘Zero waste 2038; working towards a low-waste future and a circular economy’.

Goals and Objectives

G1: A community committed to minimising waste sent to landfill

- Provide sustainable services that are cost-effective to the community as a whole.

- View waste as a resource, improving and modifying collections and facilities so that more materials and products can be diverted from landfill.

- Prioritise waste reduction, reuse, recovery and recycling initiatives that align with other council objectives.

- Promote, encourage, and emphasise reduction, reuse and recycling.

- Remove or reduce barriers that are preventing the community make best use of existing services and any potential new services.

G2: A community that considers, and where appropriate implements, new initiatives and innovative ways to assist in reducing, reusing and recycling wastes

- Process and manage waste locally, or within the district, wherever feasible and cost-effective.

- Investigate and implement new services, facilities, or other initiatives that will increase the amount of waste reduced, reused, or recycled.

- Investigate the feasibility of developing community resource recovery centres for bulky goods, e-waste, rural waste and other waste streams to ‘future-proof’ our Refuse Transfer Stations.

- Consider the Circular Economy in making any decisions.

G3: Minimise environmental harm and protect public health

- Ensure the reduction of environmental harm is understood from a holistic perspective that incorporates tikanga and mātauranga Māori (indigenous knowledge) as an important component of sustainable practices.

- Consider the environmental impact and public health implications of all waste management options and choose those that are cost-effective to the community, while also protecting environmental and public health.

Targets:

- Proportion of waste diverted (recycling or composted) from transfer station and kerbside recycling collection service

  - 45% or more of the total waste diverted from landfill.

- A 30% decrease in organic waste going to landfill by 2025

- Total quantity of kerbside household waste sent to landfill

  - Reduction of 1% per person per year (from previous year).

- A minimum of 5 new waste minimisation services are implemented before 2025 (i.e. e-waste, batteries, etc).

## Levels of Service and Performance Measures

The following table shows the criteria that are used to assess Council’s Levels of Service and performance, Appendix A provides the full measures and the results.

| Community Outcomes | Key service attribute | LOS | Performance measure | Baseline results 2018/19 actuals | Current Year 2020/21 target |
| --- | --- | --- | --- | --- | --- |
|  | Satisfaction | We will provide kerbside refuse and recycling collection service to properties charged the targeted rate | Percentage of users satisfied with kerbside rubbish and recycling collection services | New measure | N/A |
|  | Satisfaction | We will provide transfer stations for the community that allow for the Reuse and Recovery of materials | Percentage of users satisfied with transfer stations | New measure | N/A |
|  | Environmentally Sustainable | We will encourage residents to minimise waste disposal to landfill by providing more sustainable waste management options | Total quantity of kerbside household waste sent to landfill | 48.94kgs of waste per person per year sent to the landfill | Reduction of 1% per person per year (from previous year)* |
|  |  |  | Proportion of waste diverted (recycled or composted) from the transfer station and kerbside recycling collection service. | 36.84% | 45% or more of the total waste diverted from landfill |
|  | Environmentally Sustainable | We will increase the recovery pof organic materials (food and green waste) by assessing the most cost effective services to recover these resources and introduce services to achieve this. | A 30% decrease in organic waste going to landfill by 2025 | New measure |  |
|  | Environmentally Sustainable | Work collaborativly within our community developmenting relatinoshops to increase the range of, and options for, an increased range of products and materials, particularly in the rural sector. | A minimum of 5 new waste minimisation servbices are implimented before 2025 (i.e e-waste, batteries etc). | New measure |  |
|  | Reliabilty | Reliable kerbside refuse and recycling collection services will be available to the community | Number of complaints about kerbside rubbish and recycling not collected on the usual collection day | 5 complaints on average per month | 20 or less complaints on average per month |
| Connected Infrastructure Infrastructure and services are fit for purpose and affordable, now and in the future | Responsiveness | Provide prompt responses for service | Missed household refuse service requests responded to by 12 pm the next day (on validation) | New measure | N/A |
| Environmental Sustainability We support environmentally friendly practices and technologies | Environmentally Sustainable | Council facilitates waste minimisation practices and promotes reduction of the amount of waste going to landfill | Total quantity of kerbside household waste sent to landfill | 48.94kgs of waste per person per year sent to the landfill | Reduction of 1% per person per year (from previous year)* |
|  |  |  | Proportion of waste diverted (recycled or composted) from the transfer station and kerbside recycling collection service. | 36.84% | 45% or more of the total waste diverted from landfill |
|  |  | Effects on the natural environment are minimised | Compliance with our resource consents for closed landfills (measured by the number of: abatement notices, infringement notices, enforcement orders, and convictions, received in relation to those resource consents). | New measure | N/A |

## Customer Research and Expectations

An annual customer satisfaction survey is conducted by external survey provider Versus Research.  The survey identifies and measures the perceptions that residents have of the Council and the services it provides.  The results of past surveys are provided in figure 2 below. The average customer satisfaction was 75% over the past six years.  The target of 80% satisfaction has been achieved twice over this period.

Figure 2 Customer Satisfaction Results

# Growth and Demand Management

## Growth Forecast

#### Background

Infometrics was engaged in 2019 to review and develop growth projections for Council. This was prior to the global pandemic (covid-19) 2020.

The main purpose of the review was to provide population, dwelling and rating unit projections out to 2051, for the district and its three ward areas and 13 settlement areas.

Further detail is provided on the population structure (age demographics and average household size), dwelling types (occupied, unoccupied and under construction) and for each of Council’s six rating unit categories.

Resident population growth is only one of three factors that can drive an increase in dwellings. The other two factors are declining household size, and holiday home demand (the latter being of lesser relevance in comparison to districts such as Thames-Coromandel, but still of relevance as indicated in recent growth rate trends).

Factors such as the aging population contribute to a decline in the average household size, decreasing from around 2.5 residents per household in 2013 to around 2.3 in 2048.

Nearly 80% of the population growth and 70% of the dwelling growth is forecast to occur in the three urban towns (Matamata, Morrinsville and Te Aroha) based on 2019 forecast. The population growth in the rural settlements is noticeably lower than the main towns, and in some areas a slight decline is forecast. However dwellings are projected to increase in all the outlining rural settlement areas.

Population and dwelling growth flows through to rating units. The district rating units are predominately Residential and Lifestyle, with nearly three quarters of total rating units falling under these two categories. Therefore any rating unit growth is heavily dependent on dwelling growth.

However the two business related rating unit categories, Industrial and Commercial, are both projected to increase at a greater growth rate than the population and dwellings. As with the population and dwelling growth, around two-thirds of this business related rating unit growth is located in the three urban towns.

Figure 3 graphically displays different growth scenarios and the adopted population projection. The Matamata-Piako population has grown by an average of 1.5% over recent years. This steady growth is expected to continue in the short term but slow further over a 20-year period.  The local population trends are:

Some growth is expected to be driven, at least in part, by intensification and the increased development of multi-unit dwellings (MUDs) which are likely to required special waste services.

Population growth in urban areas of MPDC is expected to be more likely single dwellings with standard kerbside collection services.

Our population aged 65+ years is growing. This is likely to result in more specialised retirement villages, perhaps similar in intensity levels to MUDs. Resource consent applications received by MPDC show that these types of developments are on the rise in Matamata such as Long Islands Retirement complex.

Figure 3 Population and Household growth predictions (2020)

Source: Morrison low Waste Assessment Nov 2020

## Economic Growth

Economic growth or decline has a significant effect on waste volumes, potentially more than population growth.  When incomes increase more consumer goods are purchased and less is reused or repaired.  Increased commercial and industry activity also leads to more waste and potentially hazardous waste.  The adoption of circular economy principals seeks to change behaviours and practice so when the economy is growing it does not lead to increased waste disposal.

Council can work collaboratively with local businesses to ensure waste minimisation and circular economy principals are implemented to help manage waste volumes.

### Commercial and industrial economic activity

The other factor that has a large determinative effect on the volume of waste produced is industrial activity and economic conditions as measured by the Gross Domestic Product (GDP). In 2019, the Matamata-Piako district GDP represented 0.7% of New Zealand’s GDP, valued at $2.1 billion. Key points include:

- From 2009–19, Matamata-Piako’s economy increased 17.6% (national increase was 28.5%)

- The 2009–19 increase was primarily driven by dairy product manufacturing and agriculture

- In 2018, Matamata-Piako’s GDP decreased 0.8%, driven by decreases in agriculture (primarily dairy cattle farming)

- In 2019, Matamata-Piako’s GDP increased 4.1%, driven by increases in agriculture (primarily dairy cattle farming).

Figure 4 shows the growth by industry of key sectors in the Matamata-Piako district since 2000.  Manufacturing shows steady growth while agriculture is more variable.

Figure 4 MPDC historical economic growth by industry 2000-2019

Source: Morrison Low Waste Assessment Nov 2020

### Land use changes

In general, there has not been any significant changes in land use or industry that affect the demand for waste services.  The district continues to have a strong agriculture industry.  Tourism activity has been strong within the district, however this was impacted by Covid-19 in 2020, but the impact is expected to be short term.  There is an ongoing trend of more lifestyle developments across the district, however this is not significant with population projections not increasing significantly.

### Waste from other areas

The policy, services, and facilities of one district or region can dramatically impact on demand for services in neighbouring districts.  This is well demonstrated in other parts of New Zealand, where policy and/or pricing changes have a direct relationship on waste movements between districts. The location and pricing of landfills and transfer stations will have an effect on the amount of waste received by them. Pricing and location are the key causes of waste flight between districts.

MPDC collaborate with neighbouring councils in setting fees and charges. All landfill disposal and processing is outside of the Matamata-Piako district.

### Community Expectation and Consumer behaviour

If waste minimisation objectives continue to be important to the community, demand will continue for kerbside collection of recyclables and there will be increased demand for the collection of other recoverable materials as well as the associated processing infrastructure. There may be increasing pressure on existing resource recovery centres to expand their capacity and, if these objectives are to be met, there is likely to be a need for RTS not currently providing recovery services to develop their operations.

A key strategy to achieve diversion targets is the development of resource recovery facilities at RTS where a great proportion of reusable and potential divertible material is captured. There is the opportunity for local circular economy businesses to co-locate at the RTS sites to support this diversion.

Consumer behaviour is a key driver for household waste generation in particular. OECD research indicates that there are a number of factors that influence household waste generation including:

family composition, e.g. household numbers and children

household income and size

attitude toward the environment and recycling

presence of volume-based charging systems for waste

frequency of waste collection

technological shifts and product supply changes

increased product packaging

presence of infrastructure and services to enable resource recovery.

These issues are the target of a range of council and government policies and programmes, both at a local and national level. Although contributing factors such as family size and household income are difficult to influence, there are positive correlations between attitude toward the environment and waste generation that can be influenced.

Other important factors are the presence of volume-based charging systems, such as user-pays schemes and other economic disincentives such as waste levies.

Another example of how these factors can be influenced is through the establishment of product stewardship schemes for priority products. There are a number of local ‘community-based social marketing’ programmes that have arisen over the last decade, including several of them implemented as part of MPDC’s waste minimisation education programmes. These policies and programmes have the common aim of reducing waste generation at a household level by targeting influencing factors.

MPDC ran a community consultation programme in 2020 which has helped to understand community views relating to solid waste services.  In summary the community supports:

- a vision to become a zero-waste community by 2038

- a move to rates funded 80L refuse bin collected weekly

- continued provision of recycling collections

- the development of resource recovery centres in Matamata and/ or Morrinsville and maintaining the Waihou (Te Aroha) transfer station

There was not strong support for a food scrap bin collected weekly.

### Natural and man-made disasters

Natural and man-made disasters apply a different pressure upon waste services and other inter-related services. The earthquakes in Christchurch, the Covid-19 pandemic, and China’s National Sword Policy re-emphasise the need for planning. Lessons can be learnt from these events to assist in preparing for future events in the Matamata-Piako district.

## Waste Quantities

Figure 5 illustrates the historic tonnage of materials discarded (both for disposal and diversion) since July 2015.  The volume of total material discarded has grown 0.7% over the 5 years.  This is lower than the population growth of 5.1%. Total known material discarded to landfill shows a similar trend but with sharper growth in the last two years for a total growth of 12% from 11,167 tonnes in 2015/16 to 12,557 tonnes in 2019/20.

The dashed line indicates the total material discarded to landfill from MPDC services only. This refers to data recorded from MPDC kerbside collections and from MPDC refuse transfer stations (RTS). The gap between the two landfill lines indicates that more than half the waste from the district is discarded to landfill using non-council services. While material to landfill from MPDC services also increased by 12% in five years, in contrast, the quantity of total known diverted material has fallen 19% from 4,566 tonnes to 3,290 tonnes. The decline in total known diverted material in 2019/20 could be related to COVID-19 disruption to services.

Figure 5 Total tonnage of materials discarded in Matamata-Piako district (July 2015 to June 2020)

Source: Morrison Low Waste Assessment Nov 2020

Based on the July 2020 solid waste survey, Figure 6 shows approximately 34% of waste disposed came from the three MPDC RTS and 9% from Council kerbside collections direct to landfill. MPDC controlled services account for 43% of waste disposed. This is a significant decrease from the 63% share of the waste disposed of in the 2010 year.

Figure 6 Source of MPDC district waste disposed to Tirohia Landfill (August 2019 to July 2020)

Source: Morrison Low Waste Assessment Nov 2020

## Waste Composition

Figure 7 illustrates the district composition of waste disposed to landfill (extrapolating survey data to an annual figure) for the year August 2019 to July 2020. Organics was the largest component of the district waste stream during the survey period, comprising 36% of the total which includes kitchen waste and green waste.

The survey took place at the end of July, which is associated with low vegetative growth and low levels of gardening activity by residents. It is likely the quantity of green waste would have been greater at other times of the year. Generally, waste disposal is lowest in the winter months, rising towards an annual peak in spring, early summer. Timber at 16%, was the second largest component of the waste stream.

Figure 7 Composition of solid waste to landfill (August 2019 to July 2020)

Source: Solid Waste Surveys report prepared for Matamata-Piako District Council in August 2020 by Waste Not Consulting.

### Composition of diverted materials

A summary of the composition of all diverted materials by year is presented in Figure 8. Overall, the total volume of diverted materials has been decreasing. MPDC kerbside recycling makes up the largest proportion in each year followed by RTS green waste and RTS glass.  The volume of green waste decreased slightly between 2015/16 and 2018/19 but dropped sharply in 2019/20. As mentioned earlier, this sharp decrease is likely to be green waste being held at RTS for longer due to delayed collection during the COVID-19 period from February to May 2020. During this time the green waste will have decomposed reducing its weight at collection. The volume of glass has increased in the last two years.

There are different diversion options available at the different transfer stations across the district with no reuse shops or resource recovery centres. More diversion could be achieved with more comprehensive diversion facilities available at all transfer stations.

Figure 8 Composition of diverted materials in MPDC (July 2015 to June 2020)

Source: Morrison Low Waste Assessment Nov 2020

## Potential Waste Diversion

Potentially divertible materials are components of the waste stream that have been identified as targets for possible diversion from landfill, mainly through recycling and recovery activities. The Waste Not Consulting composition report calculated the diversion potential from RTS (excluding kerbside collections).

The 2020 analysis had a district total of potential divertible material from RTS of 26.5 tonnes per week. This highlights that while recycling programmes have been successful at diverting some material from landfill, more can be achieved.  Approximately 55% of potentially divertible material are recoverable materials of which 26% is cleanfill rubble and reusable timber, 18% is paper, 13% is metals and 6% is textiles. The remaining 45% are compostable materials made up of organics at just over 30% and C&D waste (new plasterboard and untreated timber) at nearly 15%.

## Waste Reduction – Long-term Plan 2021-31

As part of preparation for the LTP 2021-31 Council completed a community consultation process which sought feedback on initiatives to reduce waste going to landfill. It is noted that as the waste levy increases more funds will be available for Council to support waste diversion activities.  The WMMP sets out the following objectives to reduce waste and support circulate economy initialises.

## Waste Education and Minimisation Programme

There are several programmes and initiatives that are in place in the Matamata-Piako district that encourage waste reduction.  It should be noted that while programmes are listed under “reduction” initiatives, the programmes generally relate to all levels of appropriate waste management and minimisation behaviour, i.e. re-use, recycling, recovery, treatment, and disposal.

Council currently runs or supports several waste education and behaviour change programmes aimed at all levels of the community. It financially supports the:

- Enviroschools programme facilitated by Waikato Regional Council.  Enviroschools aims to take a holistic approach to environmental education through planning, designing and creating a sustainable school. There are 10 active schools in the district.

- Zero Waste Education (ZWE) programme that teaches children about sustainable resources.  They arrange school visits which aim to engage and educate children about waste management.

- Paper4trees Programme operated by the Environmental Education for Resource Sustainability Trust (EERST).  This national school programme rewards schools with trees for recycling paper.  It is acknowledged that this programme is focused on recycling rather than reduction.

- Love Food Hate Waste New Zealand programme run by WasteMINZ and funded by Territorial Authorities. This programme is focused on giving practical actions and information to New Zealanders wanting to reduce their food waste.

- Para Kore programme that delivers education and training on marae to increase the reuse, recycling and composting of materials.

- Transition Matamata local community group

- WasteMinz TA Forum

- A-Mark Direct – Rural schools

Council also makes use of social media, radio and print advertising to support key waste services messages.

# Lifecycle Management

## Description of Solid Waste Activity

The Council’s solid waste activities are separated into the following three categories for the purposes of asset management planning:

Solid Waste Collection Services

Solid Waste Infrastructure, and

Closed Landfills.

- Noting that litter bins, illegal dumping and related services are within the Community Facilities AMP.

### Solid Waste Collection Services

The Council provides kerbside refuse and recycling collection services across the district to approximately 9,359 residential properties and 800 commercial premises (as at Nov 2020), this represents approximately 67% of residents.  Other residents (rural households) use Councils RTS services or private collection services.

The recycling wheelie bins and crates are currently provided by the shared services contractor with ownership of the receptacle transferring to the Council on expiry of the contract.  Council may be required to pay a depreciate value for the bins in service at the end of the contract term.

The service area covers the three main urban centres and the seven rural townships listed below.

#### Refuse and Recycling Kerbside Collection Service Area

| Urban | Rural Townships |
| --- | --- |
| Matamata | Waharoa |
| Te Aroha | Walton |
| Morrinsville | Tamihana |
|  | Waihou |
|  | Waitoa |
|  | Mangateparu |
|  | Tahuna |

#### Refuse Collection Services

The Council provides a weekly collection of refuse from the kerbside in official Council 60 litre black plastic refuse bags which are distributed annually by the Council to rated properties and are available for purchase from retail outlets and Council offices on a user pays basis as and when required.

Refuse collected from the kerbside collection service is either transported directly to the Tirohia Landifll or transported to one of the three Council transfer stations where it is bulked for transport to Tirohia Landfill.

Tirohia Landfill is privately owned and operated by Waste Management Ltd (previously owned by H.G. Leach Ltd) located in Paeroa, Hauraki district. It receives waste from several local authorities and private companies from the North Island.  It is estimated that the remaining landfill capacity is in excess of 25 years and it is consented until approximately 2035.  A small volume of waste also goes to Hampton Downs Landfill located in Waikato district that is privately owned and operated by EnviroWaste Services Ltd, this landfill has significant remaining life but takes waste from the Auckland and Waikato Region.

Recent feedback from community consultation shows strong preference for a rates-funded refuse bin for kerbside collection.  If this option is progressed with the change in service contract, additional capital will be required to purchase new wheelie bins.

#### Recycling Collection Service

Council provides fortnightly collection of recyclables from the kerbside in official 240 litre wheelie bins for cardboard and plastics 45 litre recycling crates for glass.

Recyclables are collected by the shared services collection contractor at the kerbside and transport to their depot near Thames for sorting.

The recyclable materials collected from the kerbside include:

Glass bottles and jars

Newspaper

Cardboard

Aluminium cans

Steel cans, and

Plastic materials labelled 1 and 2.

The type of plastic and mixed paper collected at the kerbside has reduced recently due to fluctuation in commodity markets and the ability to sell product collected.

#### Collection Contractor

The current collection contract is a joint arrangement with Thames-Coromandel and Hauraki District Councils.  The contractor is Smart Environmental Ltd and the contract is for 10 years commencing in 2013, expiring 2023.  This contract is a comprehensive waste service contract that includes the operation of the transfer station and fee collection.

The Council’s role in the provision of kerbside collection services is limited to the monitoring of the standards of the work carried out by contractors, providing education material and service information and managing any customer, public or community issues that may arise.

### Operational Facilities

The Council owns and maintains three transfer stations which are situated in close proximity to the three major towns in the district – Matamata, Morrinsville, and Te Aroha.

The Waihou Transfer Station has a small pump station to pump the drainage into the closed landfill leachate pump station from where it is pumped to the adjacent wastewater treatment plant.

The three transfer stations are located on the closed landfill sites where Council has on-going resource consent conditions and monitoring requirements.

#### Transfer Station Operations

The Council’s transfer stations are managed, operated and maintained under contract to the Council.  Each transfer station has dedicated public drop off facilities for refuse, recycling, scrap metal, hazardous waste and green waste with Matamata also accepting clean fill and bagged silage wrap.  The recyclables accepted include those collected as part of the kerbside recycling collection service.

The shared services contract includes fee collection, operation of facilities, the transport and disposal of waste to the Tirohia Landfill and recyclables to material recovery facilities.  Green waste is currently transported and processed at Envirofert in Tuakau, Waikato district.

#### Other Refuse Operators

Commercial waste operators provide kerbside refuse collections, using wheelie bins, to all parts of the district, including the rural areas not serviced by the Council collection.  The waste operators also provide waste and recycling services to businesses in the district, using wheelie bins, gantry skips, or front-loader bins.  Waste collected by the private operators is disposed of either to one of the transfer stations or directly to Tirohia Landfill.  A small amount of ‘special’ waste is transported out of the district, possibly because these wastes do not meet the disposal criteria at Tirohia Landfill.

#### Green waste

Green waste is delivered by the public to the three transfer stations where it is stockpiled onsite before being mulched on a monthly basis by Smart Environmental Ltd.  The mulched material remains onsite for several weeks before being loaded using a front loader into open topped haulage trucks by the transfer station operator Smart Environmental Ltd.

The green waste is then transported from the transfer stations to Envirofert in Tuakau (previously, Tirohia Landfill) where it is composted to produce a range of garden products from course mulch to a fine soil conditioner.

Organic waste (food and green) can be processed at Hampton Downs, Envirofert or Tirohia.

#### Recycling

In addition to the recyclables collected from the Councils kerbside recycling collection service, each transfer station has a range of recycling drop off facilities for use free of charge by the public.  All of the containers used for the provision of recycling drop off facilities are provided, owned and maintained by Smart Environmental Ltd.

As and when required Smart Environmental Ltd. load the stockpiled recyclables into trucks using a front loader and transport the various commodities to processors both in New Zealand and overseas.

#### Hazardous Substances

Hazardous substances are recorded on drop off by the transfer station operator.  Hazardous waste material is handled and secured as required by the Hazardous Substances and New Organisms Act 1996.

Domestic quantities of hazardous waste and used oil can also be disposed of free of charge at the transfer stations, including solvents (labelled), cleaning fluids (labelled), paints, car batteries and tyres. Fertilisers, herbicides and pesticides may also be disposed of if they are placed in a sealed, clear plastic bag and labelled.

Smart Environmental Ltd. are contracted to manage all hazardous waste delivered to each transfer station.  The hazardous waste is stored on site at each transfer station until and a hazardous waste management company is contacted by the Council to remove, transport and appropriately dispose of the hazardous waste material.

R. S. McGregor Ltd. is the current contractor used by the Council on an as and when required basis for the disposal of all hazardous waste stored at its transfer stations.

### Asset Overview

The Council’s assets in relation to its solid waste activities include the three transfer stations at Matamata, Morrinsville and Waihou and the three closed landfills at Matamata, Morrinsville and Te Aroha.  The closed landfills are included in the solid waste asset portfolio as the MPDC are required to monitor and maintain these sites and mitigate any environmental effects that may cause non-compliance with the respective resource consents.

The rubbish bags and the recycling bins and crates are purchased by Council for distribution and /or resale and are thus not considered solid waste assets.

Unknown Closed Landfills

Council is currently not aware of any additional closed landfills within the district, further research is required to confirm this.

### Asset Condition and Performance Assessment

#### Details of Assets

The assets held for the solid waste activity are primarily buildings and land including the closed landfills. These are held in the property management system – Asset Management (AM).  AM allows the Council to maintain a current record of its assets including asset condition, base life expectancy, installation or purchase year together with asset location information.

There are two pump stations associated with closed landfills (Morrinsville and Waihou) and one with associated with a transfer station (Waihou) which are contained within the AssetFinda asset management system and associated with wastewater operations as these pump stations discharge into wastewater treatment facilities.

#### Reliability of Asset Information

It is considered the asset data used in this AMP is reliable and further information is as follows:

- Asset Information:	The asset information contained in AM is based on both existing plans and checking in the field and is updated as errors are noticed.  It is believed the register is very reliable and the information is as accurate as it is possible to get.  Asset inventory is considered 100% complete reliable data.

- Condition: The condition of assets is stored in AssetFinda and regularly monitored via a visual inspection as part of their revaluation.

- Performance: The performance of solid waste assets is regularly monitored via Council’s reporting systems. Resource Consents are partially compliant for all three sites from the last audit completed for the 2015-2017 period. Processes have been put in place to increase monitoring and the required reporting completed through our Compliance officer.

- Financial Forecasts:	 The financial forecasts are based on the life of each asset as recorded in AM.  The life of all assets has been reviewed towards the end of last financial year by as part of the valuation detailed below.  AM was updated on 1 July 2017 with the new data.

- Valuation:   The valuations of all solid waste assets were revised towards the end of last financial year. The valuation of specialised property assets was undertaken by SPM Assets Ltd and the market value of non-specialised property assets was undertaken by Curnow Tizard Ltd.  AM was updated on 1 July 2017 with the new data.

#### Renewal of Assets

The following items are due for renewal/upgrade for the next 10 years:

|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2021-22 | 2022-23 | 2023-24 | 2024-25 | 2025-26 | 2026-27 | 2027-28 | 2028-29 | 2029-30 | 2030-31 |
| Capital expenditure |  |  |  |  |  |  |  |  |  |  |  |
| Refuse bins | Approx 9500 80L bins |  | $325,000.00 |  |  |  |  |  |  |  |  |
| Organics bins | Approx 9500 23L bins |  | $105,000.00 |  |  |  |  |  |  |  |  |
| Matamata Transfer Station | Upgrade to RRC |  |  | $1,500,000.00 |  |  |  |  |  |  |  |
| Morrinsville Transfer Station | Upgrade to RRC |  |  |  | $800,000.00 |  |  |  |  |  |  |
| Te Aroha Transfer Station | H&S, traffic flow improvements only |  |  | $400,000.00 |  |  |  |  |  |  |  |

### Kerbside Collection Assets

The Council does not own any kerbside collection vehicles or any other associated assets as the kerbside collection of refuse and recyclables is contracted to external service providers.

The wheelie bins were largely funded by the contractor and are owned by them for the 10 year life of the contract at which time they will transfer to the Council at no cost.  They will at that time have an expected remaining life of 5 years.

### Operational Facility Assets

The operational facilities are the three Council transfer stations located at Matamata, Morrinsville and Waihou.

The main asset categories in Transfer Station sites are as follows:

Buildings

Roading

Drainage

Fencing, gates, and signs

Weighbridge and software

Security system including camera’s

Landscaping

Utilities.

A site layout and summary of the structures located at each site are provided below:

#### Matamata Transfer Station

Entry to the Matamata transfer station is off State Highway 24, east of Matamata.  There is a free public recycling drop-off facility in a paved area to the side of the road before the weighbridge.

Across the weighbridge there is a large paved forecourt area with an enclosed tipping shed on the east side and drop-off points for other materials along the south side.

In the centre of the forecourt on the west side there is an AGRECOVERY container and a disused vertical composting unit.  Vehicle traffic exits the forecourt area by crossing the weighbridge.

Layout of Matamata Transfer Station

#### Morrinsville Transfer Station

Entry to the Morrinsville transfer station is off Roache Road, south of Morrinsville and via a long access road.

A weighbridge and kiosk are situated before a forecourt area which has a drop-off point for green waste and an uncovered tipping floor.

There is a free public recycling drop-off facility adjacent to the weighbridge kiosk, but as the traffic flow is quite congested through this area many vehicles with recycling turn around in the forecourt.  As the weighbridge itself is situated several metres away from the kiosk, vehicle drivers must leave their vehicles to pay the weighbridge operator.

Layout of Morrinsville Transfer Station

#### Waihou Transfer Station

Entry to the Waihou transfer station is off State Highway 26, south-west of Te Aroha near Waihou.  All traffic entering and exiting the facility cross the weighbridge on the access road.

There is a circular traffic movement around the tipping shed, with vehicles entering from one side and exiting from the other.  From the exit road traffic can branch off to a separate green waste and metal drop-off area.

The tipping shed allows for vehicles to dispose of waste from either side into a push pit.  The push pit is situated at a higher level than the hook bin storage area below, and refuse is pushed directly into the hook bins for removal.  A pump station pumps contaminated stormwater into the landfill leachate pump station which pumps to the adjacent Wastewater Treatment Plant. This pump station is included in the wastewater assets for convenience.

There is a public recycling area and hazardous goods shed on the edge of the forecourt/roadway around the tipping shed.

Layout of Waihou Transfer Station

#### Transfer Station Structures

The floor areas for the various structures located at the Matamata, Morrinsville and Waihou transfer stations are detailed below:

| Matamata | Covered Refuse Collection Tipping Area Weighbridge Office/Kiosk Hazardous Waste Shed | 408 m2 29 m2 20 m2 |
| --- | --- | --- |
| Morrinsville | Hazardous Waste Shed Weighbridge Office/Kiosk Storage Shed | 21 m2 29 m2 69 m2 |
| Waihou | Covered Refuse Collection Tipping Area Weighbridge/Kiosk Hazardous Waste Shed Storage Shed | 152 m2 18 m2 66 m2 |

### Closed Landfills

The Council does not have any operational landfills for the disposal of waste.  Prior to the introduction of the transfer stations for residual waste services the Council managed three landfills.

While these landfills are now closed, they continue to be monitored in accordance with their resource consent conditions.  Specific sites located at each of these closed landfills are monitored to assess leachate levels.  Samples are collected and tested by suitably qualified consultants engaged by the Council.

The three closed landfills are located at:

Tauranga Rd, Matamata: 	NZMS260 T14 570:715 	- 13.27 hectares

Waihou; 			NZMS260 T14 456:994	- 3.99 hectares

Roache Rd, Morrinsville; 	NZMS260 T14 350:907.	- 12.8 hectares

The Waihou and Morrinsville Closed Landfills each have a pump station to pump the leachate into the adjacent wastewater treatment plant.

The closed landfill sites include asset categories that include:

Drainage

Boreholes

Landfill cap

Fencing, gates and signs

Landscaping, and

Ground surface.

There are two pump stations associated with closed landfills which are contained within the AssetFinda asset management system and included under wastewater for convenience.  Both these pump stations discharge into wastewater treatment facilities.

#### Resource Consents for Closed Landfills/ Transfer Station locations

The current resource consents are list below:

| Closed Landfill | Consent Number | Expiry Date | Current Resource Consent |
| --- | --- | --- | --- |
| Matamata | 950372 | 30/9/2036 | Discharge leachate. |
|  | 950373 | 30/9/2036 | Discharge storm water to Mangawhero Stream. |
|  | 950374 | 30/9/2036 | Discharge contaminants into air. |
| Morrinsville | 950375 | 31/03/2035 | Discharge 6,935 m3 of leachate on or into land. |
|  | 950376 | 31/03/2035 | Discharge and divert storm water. |
|  | 950377 | 31/03/2035 | Discharge contaminants into air. |
| Waihou | 950378 | 31/12/2027 | Discharge up to 20 m3 of leachate per day into, or onto, land in circumstances that may result in contaminants entering groundwater. |
|  | 950379 | 31/12/2027 | Discharge contaminants into the air from a closed refuse landfill. |

Further work is required to determine if there are unknown closed landfills within the district.

Resource consents

We hold a number of resource consents for our closed landfills and transfer stations as follows:

- The two consents for Waihou expire on 31 December 2027 and these cover discharge of leachate to ground, and discharge of contaminants to air.

- The three consents for Morrinsville expire on 31 March 2035 and cover discharge of leachate to ground, discharge of contaminants to air, and discharge/diversion of stormwater.

- The three consents for Matamata expire on 30 September 2036 and cover discharge of leachate to ground, discharge of contaminants to air, and discharge of stormwater.

Note the existing transfer stations are located on closed landfill sites.

#### Resource Consent Monitoring and Reporting

All sampling and monitoring requirements associated with the solid waste activity resource consents is carried out under contract to the Council by Environmental Research Technological Services Ltd. (ERTS).  Monitoring reports are provided to the Council who collate the necessary information required by Waikato Regional Council.  This ensures consistent sampling and enables the Council to identify any trends from the results.

#### Waikato Regional Council Compliance Reporting

The Waikato Regional Council provides resource consent compliance reports which identifies any non-compliance with consent conditions.  A report was received in 2018 for the 2015-17 period.  The report identified that all three sites were only partially compliant.

As a result the reporting and auditing has increased to ensure full compliance can be achieved going forward.  The actions include:

- quarterly site inspections at the three sites and reporting are completed. This also includes piezo monitoring.

- More regular monitoring of the grazing on the cap to ensure adequate pasture cover is maintained at the three sites.

## Transfer Station Assets

### Solid Waste Assets

The only assets within the Solid Waste activity are the buildings and the weighbridges located at the three transfer stations.

Two of the weighbridges transferred to the Council at the end of the initial operation contract about two years ago and the third was initially leased but recently purchased by Council.  At present these weighbridges do not appear in any asset register but will be entered as plant items at the next review.

### Lifecycle Projections for Solid Waste Buildings

Detailed asset components for the buildings located at the Matamata, Morrinsville and Waihou transfer stations and their due replacement year based on their estimated remaining life are held in Council’s Property Management System.

A brief summary of the buildings are as follows with their market value as at December 2017 as valued by Curnow Tizard.

| Building | Valuation |
| --- | --- |
| Matamata Refuse Transfer Station - Refuse Collection Shed | $367,200 |
| Matamata Refuse Transfer Station - Weighbridge Office | $63,800 |
| Matamata Refuse Transfer Station - Hazardous Waste Shed | $24,000 |
| Morrinsville Refuse Transfer Station - Green waste Shed | $52,700 |
| Morrinsville Refuse Transfer Station - Dangerous Goods Shed | $11,550 |
| Morrinsville Refuse Transfer Station - Kiosk (MV) | $69,600 |
| Waihou Refuse Transfer Station – Store Shed | $55,800 |
| Waihou Refuse Transfer Station - Dangerous Good Shed | $17,640 |
| Waihou Refuse Transfer Station - Canopy | $76,000 |
| Total | $738,290 |

### Renewal Programme

This is set out in section 8.

|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2021-22 | 2022-23 | 2023-24 | 2024-25 | 2025-26 | 2026-27 | 2027-28 | 2028-29 | 2029-30 | 2030-31 |
| Capital expenditure |  |  |  |  |  |  |  |  |  |  |  |
| Refuse bins | Approx 9500 80L bins |  | $325,000.00 |  |  |  |  |  |  |  |  |
| Organics bins | Approx 9500 23L bins |  | $105,000.00 |  |  |  |  |  |  |  |  |
| Matamata Transfer Station | Upgrade to RRC |  |  | $1,500,000.00 |  |  |  |  |  |  |  |
| Morrinsville Transfer Station | Upgrade to RRC |  |  |  | $800,000.00 |  |  |  |  |  |  |
| Te Aroha Transfer Station | H&S, traffic flow improvements only |  |  | $400,000.00 |  |  |  |  |  |  |  |

### Photos of Solid Waste Buildings

| Matamata Refuse Collection Shed | Matamata Weighbridge Office |
| --- | --- |
| Matamata Hazardous Waste Shed | Morrinsville Green waste Shed and Dangerous Goods Shed |
| Morrinsville Weighbridge Kiosk | Waihou Store Shed |
| Waihou Tipping Floor Canopy | Waihou Dangerous Goods Shed |

### Operations and Maintenance

#### Introduction

Operations and maintenance strategies set out how the solid waste activity will be operated and maintained on a day-to-day basis to consistently achieve the optimum use of assets.

Operations - Activities designed to ensure efficient utilisation of the assets, and therefore that the assets achieve their service potential.  Operational strategies cover activities such as energy usage, control of mechanical and electrical plant, inspections and service management.

Maintenance - Maintenance strategies are designed to enable existing assets to operate to their service potential over their useful life. This is necessary to meet service standards, achieve target standards and prevent premature asset failure or deterioration.

##### Method of Delivery

The operation and maintenance of the Solid Waste Activity is carried out using a combination of MPDC staff and external contractors.

The Eastern Waikato Solid Water Joint Committee organises the collection contract and the operation of the transfer stations.

Group Manager Service Delivery responsible for the internal Business Units

Asset Manager Strategy and Policy responsible for overall compliance including resource consents and annual reporting

Kaimai Consultants provide internal oversight including operation contract contract and the closed landfills (Council Business Unit)

External contractors for specialist activities such as laboratory testing.

Major Capital Construction Work is normal formally tendered by Kaimai Consultants.

# Risk Management

## Council’s Risk Management Policy

Purpose

The purpose of this policy is to support and promote risk management as an integral part of the Council’s internal controls and Corporate Governance

Risk Management Standard and Framework

This policy is based on ISO 31000:2009 and is supported by the Risk Management Standard and Framework as applied to Local Government.

Principles

The following principles provide the foundation for Risk Management.

Risk Management:

- creates and adds value

- is an integrated part of all organisational processes

- helps good decision making

- explicitly addresses uncertainty

- is systematic ,structured and timely

- based on the best available information

- tailored to the MPDC context

- considers human and cultural factors

- is dynamic, iterative and responsive to change

- Supports and contributes to continuous improvement

Roles and Responsibilities

This policy addresses the need to appropriately manage risk at all levels, including the implementation and maintenance processes and ensuring adequacy, effectiveness and efficiency of controls.

Elected Members and Council

Governance is the system of accountability to stakeholders whereby Elected Representatives ensure the principles and policies of the Local Authority are carried out and performance against these is measured. In accordance with this system Council has a significant role to play in ensuring the integrity and transparency of Risk Management and risk auditing at the highest level.

Audit and Risk Committee

The primary objective of the Audit and Risk Committee is to assist Council in fulfilling its overall responsibilities relating to accounting and reporting, internal and external audit, treasury, compliance and risk management. The Committee will review the financial reporting process, the system of internal control and management of financial risks, the audit process, and the Council’s process for monitoring compliance with laws and regulations.

The Chief Executive and Executive Management Team

The Executive Management team:

- review the risk register at quarterly intervals and ensure compliance

- Understand and support Risk Management and risk ownership as it affects their areas of responsibility.

- Ensure compliance with Risk assessment procedures including reviewing of registers, development of risk activities and providing feedback for internal audit processes.

- Annual review the policy for continued relevance and appropriateness.

Management

All managers and team leaders across MPDC are required to understand and apply the risk management framework to their areas of operational responsibility, to ensure that MPDC’s objectives are achieved.

Each unit Manager is responsible for:

- Ensuring Risk Management is applied in their environment and maintaining their sections of the risk register accordingly.

- Promoting risk management to their staff

- Appointing risk owners

- Taking the required action to identify and disclose new risks and uncertainties.

- Working with Risk Management Coordinator to monitor, identify and report on risk through the appropriate mechanisms.

Staff

Every staff member has a responsibility to participate in the identification, mitigation and management of risks.  All staff are required to understand and apply the risk management framework to their areas of responsibility, to ensure Council’s objectives are achieved.

Each staff member is responsible for

- Participating in Risk management through Health & Safety, Asset Management, Civil Defence, Emergency Management and Business Continuity procedures

- Taking prudent action to identify, evaluate, mitigate and manage Risks as appropriate.

Staff will be appointed as Risk Owners for specific risks within their area of responsibility.  They will be responsible for ensuring that:

- Risk Information is kept up to date and relevant

- Ensuring mitigating action is carried out

- Reviewing risk and updating the risk registers.

Risk Manager (currently being recruited)

This position could be created to support the delivery of Risk Management Services to MPDC from within the Council structure.

The Risk Manager will:

- Provide a knowledge base for Risk management and identify good practice standards and guidelines.

- Manage the MPDC risk registers and report regularly to Council on the state of the Risk Management processes

- Coordinate the communications, training, education and initiatives for Risk Management across Council

- Facilitate Risk Management in terms of LTP, Annual Plan, Business Plans and programmes of work

It is not the responsibility of the Risk Manager to identify risks, or to manage mitigation of identified risks but to coordinate the work of those responsible.

Monitoring Risk

Each risk owner is responsible for ensuring that the risks that have been identified and allocated to them are regularly monitored to ensure that they are being managed effectively and adequately. Monitoring of risk will form part of each Managers daily business responsibilities.  In addition there will be requirements for Internal Audits and facilitated reviews of Risk associated with the work of the groups.

Reporting on Risk

A report on the overall Risk Profile for MPDC will be provided to the e-team on a quarterly basis and form the base of the report to Council.  Other reports on Risk Management will be produced as required.

Link to Other Quality Assurance Programmes

The role of Risk Management falls within a wider model which when applied in an integrated way provides Total Quality Assurance to the e-team and Council.  Examples of specific activities that combine aspects of quality assurance and risk management are:

Activity and Asset Management Planning allows for the review of external and internal risks, as incorporated into the Activity Plans.

Internal Audit is responsible for the annual review of the effectiveness of Council’s internal control systems.  Internal Audit can identify gaps or performance improvement opportunities related to risk mitigation controls and strategies.

Business Continuity is the process whereby systems and procedures are put in place to ensure that if any risk eventuates the Council is able to respond to, and recover in the shortest time possible with minimal disruption to Council services.

Risk Hierarchy Levels

Risk Assessment Matrix

|  | Consequence |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likelihood | Minor (1) | Moderate (2) | Significant (3) | Major (4) | Catastrophic (5) |
| Almost Certain (5) | Significant | Significant | Major | Catastrophic | Catastrophic |
| Likely (4) | Moderate | Significant | Major | Major | Catastrophic |
| Moderate (3) | Moderate | Significant | Significant | Major | Catastrophic |
| Unlikely (2) | Minor | Moderate | Significant | Significant | Major |
| Rare (1) | Minor | Minor | Moderate | Moderate | Significant |

Comparative Levels of Risk

| Catastrophic Risk | Risk treatment Strategies to be implemented by the E-team and actions taken, reported to the Risk Coordinator and to Council for their Confirmation |
| --- | --- |
| Major Risk | Risk treatment Strategies to be implemented by the E-team and actions taken, reported to the Risk Coordinator and to Council for their Confirmation |
| Significant Risk | Risk Treatment Strategies to be implemented by the Activity Managers and Departmental Heads and actions reported to the Risk Management team |
| Moderate Risk | Risks generally acceptable to be managed under the normal risk Identification and Control procedures |
| Minor Risk | Risks generally acceptable to be managed under the normal risk Identification and Control procedures Examine where un-needed action can be reduced |

## Risk Management Update

The Audit and Risk Committee reviewed the state of Risk Management in the organisation in December 2016. Conclusions reached were

- There is considerable activity in risk management occurring in the organisation.

- There are numerous gaps and opportunities for improvement

- Risk management across the organisation or at an enterprise level, is not operating to the level and standard we desire.

The December review introduced the concept of an Enterprise Risk Management Framework which allows an organisation to consider the potential impact of all types of risks on all processes, activities, stakeholders, products and services.

Under this framework risks are categorised as Strategic, Operational and Tactical.

The current risk activities of the Council that fit into these categories are the corporate risk register, the Promapp and Vault registers and Projects register fits into the Tactical category.

It is intended to modify the Policy and Risk Management Plan to incorporate improvements identified in the December review.

As an outcome of the review it is also intended to prepare a risk action plan, refine the risk assessment process and develop the organisation understanding.

## Risk Register

The Council’s Risk Register covers Corporate, Strategic and Operations Risks.

The top ten risks for the solid waste activity have been identified as:

1.	Lack of Skilled Contractor Resources

2.	Failure to deliver on projects and programs

3.	Non-compliance with legislation and legal requirements

4.	Ineffective strategic planning (internal)

5.	Inadequate contract management

6.	Closed Landfill containment failure

7.	Lack of suitable disposal sites

8.	Moderate Natural Hazards – (minor earthquake/landslips/ major storm event) Inability to minimize effects

9.	Diminishing Funding Allocation

10.	Commercial risk

## Activity Risk Management

### Approach for the Activity

Risk assessments at the activity level focus on risks associated with management of the activity and the enabling infrastructure. Activity risk assessment considers risks identified at both the corporate and the operational level.

Risk management planning has been used to identify the potential and actual business risks associated with the provision and management of the Council’s solid waste assets and services. The process has been applied to prioritise mitigation programmes.

The activity review as part of the development of the 2021 AMP identified three risk events with one classified as high and two as moderate. Table 3 highlights the risk events and their causes with the full register detailed in Appendix B.

Table 3 Risk events

| RISK | RISK CAUSE | INITIAL RISK ASSESSMENT | MITIGATION OR PLAN |
| --- | --- | --- | --- |
| Building or structure failure | Lack of maintenance, poor management, poor knowledge of assets | Significant | Undertake condition and performance assessment, identify faults and fund repairs. Implement design change to TS with respect to diversion of waste |
| Lack of security at facility | Lack of resources, inadequate design, security lapse | Significant | Continue current practice, update security as required |
| Leachate and discharges from closed landfill | Lack of capping, lack of management, maintenance and protection, composition of waste | Significant | Continue with current practice, comply with and update consent conditions, identify and fund any remediation |
| Illegal dumping of rubbish | Cost of disposal, lack of disposal options, dumped after no collected, deliberate acts | Major | Increase enforcement, provide more waste facilities, advertise & promote waste reduction |
| Recycling receiving services no longer require materials | Lack of demand, over supply, business failure, global commodity prices | Moderate | Develop alternative uses for products, investigate new markets, WMMP 2020 actions |
| Service disruption | Failure of the contract, poor performance of the contractor | Significant | Continue current practice, increase auditing of contractors performance |

## Business Continuity Plan

A Solid Waste Business Continuity Plan was prepared in 2013 and revised in 2016 to ensure the safe disposal of solid waste during and after various events that could affect the continuity of this service.  This document is included in Council’s Process Knowledge Database – Promapp. This was fully tested and updated during the 2020 Covid-19 Pandemic lockdown.

These events include:

- Prolonged Power Shutdowns

- Volcanic Activity

- Pandemic

- Other Emergencies such as Earthquakes, Floods & High Winds

The Plan contains the actions to be taken for various types of significant emergency situations that affect the collection and disposal of solid waste; and also the oversight of closed landfills.

## Climate change

At a national level

A National Climate Change Risk Assessment (August 2020) has recently been released by MfE. The setting of the framework for effective adaption is required by the Climate Change Response (Zero Carbon) Act. The risk assessment is a national overview of how New Zealand may be affected by climate change related hazards.

New Zealand‘s ten most significant climate change risks based on consequence and urgency were identified.  Other priority risks include risk to landfills and contaminated sites due to extreme weather events and ongoing sea level rise.

At a local level, we need to understand what this means on our solid waste activity.

At regional and district levels

Climate change will affect our district over the medium to long term in line with projections provided by the Ministry for the Environment (MfE) for the Waikato Region. These projections include:

- Higher temperatures – Compared to 1995, temperatures are likely to be 0.7˚C to 1.1˚C warmer by 2040 (depending on the emission scenario) and 0.7˚C to 3.1˚C warmer by 2090. By 2090, the Waikato is projected to have from 10 to 60 extra days per year where maximum temperatures exceed 25˚C. The number of frosts could decrease by around 5 to 13 days per year in Waikato.

- Rainfall - Rainfall will vary locally within the region. The largest changes will be for particular seasons rather than annually. Winter rainfall in Ruakura and Taupo is projected to increase by 4 to 8 per cent, while spring rainfall is projected to decrease by up to 6 per cent. According to the most recent projections, the Waikato is not expected to experience a significant change in the frequency of extreme rain days as a result of climate change.

- Wind - The frequency of extremely windy days is likely to decrease by 2 to 3 per cent. There may be an increase in westerly wind flow during winter, and north-easterly wind flow during summer.

- Storms – Future changes in the frequency of storms are likely to be small compared to natural inter-annual variability. Some increase in storm intensity, local wind extremes and thunderstorms is likely to occur. The frequency of ex-tropical cyclones is projected to either decrease or remain unchanged over the 21st century; however the ex-tropical cyclones will likely be stronger and cause more damage as a result of heavy rain and strong winds.

- Sea-level rise – the 2017 MfE guidance on Coastal Hazards and Climate Change for New Zealand has four sea-level rise scenarios. The sea-level rise projections range from 0.55m – 1.36m sea-level rise by 2120. For land using planning purposes, we will use the high scenario of 1.36m.

What does this mean for the Matamata-Piako district and Waikato Region:

- Drought – By 2090, the time spent in drought is likely to increase. More frequent droughts are likely to lead to water shortages and increased risk of wildfires.

- Flooding – More heavy rainfall will increase the risk of inland flooding in the west of the region and in river catchments in the Coromandel.

- Erosion and landslides – More frequent and intense heavy rainfall events are likely to lead to more erosion and landslides.

- Tropical diseases may become established in areas where they currently do not exist.

- Biosecurity – Warmer, wetter conditions (particularly in the south and west of the region) could increase the risk of invasive pests and weeds.

- Agriculture – Warmer temperatures, a longer growing season and fewer frosts could provide opportunities to grow new crops. Farmers might benefit from faster growth of pasture and better crop growing conditions. However, these benefits may be limited by negative effects of climate change such as prolonged drought, reduced water availability, increased flood risk, or greater frequency and intensity of storms.

At activity level

The following impacts of climate change are anticipated to apply to the waste management and minimisation activity and our proposed actions:

| Most likely effect | Proposed actions | Timing |
| --- | --- | --- |
| High temperatures or drought can increase the fire risk and hazards at waste facilities and collection / waste handling vehicles | - Council’s contractor is required to keep the waste facilities in a tidy and safe state particularly in relation to fire risk and hazardous materials - The technical specifications will be reviewed with the procurement process for the new contract to ensure meeting industry best practice | Ongoing 2021/22 |
| There will be pressure to reduce the carbon emissions from collecting and transporting waste. We will continue to work with industry nationally as step changes and improvements are implemented. This will include the Government’s direction on sustainable procurement practices. | - Implement sustainable outcomes as part of the next contract procurement process and contract document | 2021/22 |

## Building resilience

Resilience refers to the capacity to recover quickly from difficultly; the concept applies to major disruption events including those associated with climate change.

While this activity is seen as not a necessity in a major event, if collection services are disrupted for more than two weeks there is the potential to impact public health and the contractors’ BCP would be implemented. Public health is very important in a disruptive event, such as the 2020 global pandemic event.

Council’s overall approach to resilience is to manage the risks where vulnerabilities and hazards are identified. Investment is identified when required to reduce the risks and vulnerabilities of infrastructure such as the strengthening of the existing assets.

Preventing adverse effects of climate change and natural hazards through careful planning of future development areas is significantly more cost effective than trying to retrofit / mitigate later. With this approach we do not locate new communities and supporting infrastructure in areas at significant risk from hazards.

This will affect where our district grows in the future and the form and affordability of development. Over the next three years we will look at what the forecasted effects of climate change will mean for our waste management and minimisation services so that we can look at what we might need to do.

The potential long term impact of climate change on the resilience of the activity mainly affects closed landfills.

## Zero Carbon

The Zero Carbon Amendment Act and recent Council direction mean that the Council will be considering opportunities for reducing the carbon emissions it generates. An emission stocktake will be completed for the organisation and opportunities for meaningful reduction then identified.

Preliminary opportunities identified include:

- Watching for new technology to reduce our carbon footprint particularly transporting waste in trucks

- Follow new technology trialled overseas such as new electric rubbish trucks

- Reducing trucks transporting across regions

- Smart procurement processes to drive change with an environmental lens

- Understand the waste stream to landfills from the private sector and other districts’ waste.

An increasing number of sustainable innovations are being seen locally and globally, including solar bins and self-compacting bins. Sustainable practices such as composting and recycling are becoming more and more accepted practice in households.

The collection and transporting of waste directly contribute to carbon emissions.  We will continue to work with industry nationally as step changes and improvements are implemented.  This will include the Government’s direction on sustainable procurement practices as noted above.

The Tirohia Landfill is an engineered landfill that minimises the adverse environmental effects with strict resource consent conditions to be met by the private sector operator.  The new landfill contract will consider carbon emissions reduction by the service provider when adjudicating the contract.

We will continue to keep a watching brief nationally on future climate change impacts for our district including waste minimisation initiatives.

# Financials

## Overview

Our financial policies ensure our activities are managed prudently and promote transparency and certainty for the community. The policies and financial planning are intended to help achieve the Community outcomes.

The LGA (Part 6 Subpart 3) requires local authorities to manage their finances “prudently and in a manner that promotes the current and future interests of the community.  This implies compliance with applicable Financial Reporting Standards, which include New Zealand equivalents to International Financial reporting Standards (NZ IFRS).

In determining how activities will be funded local authorities are required to take the following into consideration:

The contribution to the achievement of Community Outcomes (strategic alignment)

Beneficiaries of each activity (beneficiary/user pays principles)

The period over which benefits from the activity will occur (intergenerational equity issues)

The extent to which identifiable individuals contribute to the need to incur expenditure (exacerbator and user pays principles)

The costs and benefits of funding the activity compared to other activities (cost/benefit, prioritisation principles)

The impact of funding the activity on the wellbeing of the community (ability to pay principles)

This Activity Plan provides the basis for meeting these requirements.

## How We Fund Our Activities

Council’s Revenue and Financing Policy states the basis on which it will fund all activities

Capital

Capital and Renewals expenditure will be funded from the following sources

Depreciation

Loans (either internal or external

Development/Financial contributions

Private or Community contributions

Government Subsidies (where applicable);

## Financial Statements and Projections

### Cash Flow Forecasts

The financial summaries in this Asset Management Plan cover a 30-year planning horizon and are based on financial projections covering the lifecycles of the assets.

The following tables summarise the 30-year financial forecast (excluding allowance for inflation) for the Solid Waste Activity under the following headings:

Operational Expenditure

Renewals

Capital Works

Asset Management Costs

Asset Management Budget next 10 years

|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2021-22 | 2022-23 | 2023-24 | 2024-25 | 2025-26 | 2026-27 | 2027-28 | 2028-29 | 2029-30 | 2030-31 |
| Capital expenditure |  |  |  |  |  |  |  |  |  |  |  |
| Refuse bins | Approx 9500 80L bins |  | $325,000.00 |  |  |  |  |  |  |  |  |
| Organics bins | Approx 9500 23L bins |  | $105,000.00 |  |  |  |  |  |  |  |  |
| Matamata Transfer Station | Upgrade to RRC |  |  | $1,500,000.00 |  |  |  |  |  |  |  |
| Morrinsville Transfer Station | Upgrade to RRC |  |  |  | $800,000.00 |  |  |  |  |  |  |
| Te Aroha Transfer Station | H&S, traffic flow improvements only |  |  | $400,000.00 |  |  |  |  |  |  |  |
| Revenue |  |  |  |  |  |  |  |  |  |  |  |
| Grants & subsidies income: waste levy | Council receives 50% of $10/tonne, $130k in 2018/19. Increasing to $20/tonne in July 2021 then $10/yr until $60/tonne in July 2024. Also introducing levy other landfill classes, but excluded from LTP estimate | -$260,000.00 | -$390,000.00 | -$520,000.00 | -$650,000.00 | -$650,000.00 | -$650,000.00 | -$650,000.00 | -$650,000.00 | -$650,000.00 | -$650,000.00 |
| User fees & charges: sale of solid waste bins | Assume existing until new services introduced. Then allow for 2% per annum replacement or new @ $150/set, from 2024-25 (after initial roll out) | -$4,800.00 | -$4,800.00 | $0.00 | -$29,365.76 | -$29,512.59 | -$29,660.15 | -$29,808.45 | -$29,957.49 | -$30,107.28 | -$30,257.82 |
| User fees & charges: bag sales: Te Aroha commercial | Assume existing bag sales until new service introduced | -$608,205.00 | -$608,205.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 |
| User fees & charges: bag sales: Te Aroha counter |  | -$48,376.00 | -$48,376.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 |
| User fees & charges: bag sales: Morrinsville counter | Assume existing bag sales until new service introduced | -$48,376.00 | -$48,376.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 |
| User fees & charges: bag sales: Matamata counter | Assume existing bag sales until new service introduced | -$48,376.00 | -$48,376.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 | $0.00 |
| User fees & charges: transfer station gate fees: Te Aroha | Assume existing gate fees until 2023-24, then half. | -$206,871.00 | -$206,871.00 | -$103,435.50 | -$103,435.50 | -$103,435.50 | -$103,435.50 | -$103,435.50 | -$103,435.50 | -$103,435.50 | -$103,435.50 |
| User fees & charges: transfer station gate fees: Morrinsville | Assume existing gate fees until 2023-24, then add half balance Te Aroha | -$372,052.00 | -$372,052.00 | -$423,769.75 | -$423,769.75 | -$423,769.75 | -$423,769.75 | -$423,769.75 | -$423,769.75 | -$423,769.75 | -$423,769.75 |
| User fees & charges: transfer station gate fees: Matamata | Assume existing gate fees until 2023-24, then add half balance Te Aroha | -$309,773.00 | -$309,773.00 | -$361,490.75 | -$361,490.75 | -$361,490.75 | -$361,490.75 | -$361,490.75 | -$361,490.75 | -$361,490.75 | -$361,490.75 |
|  | Total Revenue | -$1,906,829.00 | -$2,036,829.00 | -$1,408,696.00 | -$1,568,061.76 | -$1,568,208.59 | -$1,568,356.15 | -$1,568,504.45 | -$1,568,653.49 | -$1,568,803.28 | -$1,568,953.82 |
| Costs |  |  |  |  |  |  |  |  |  |  |  |
| Waste minimisation activities: Contractors | Existing contracts: $20k continue. WMMP 6-yrly $50k, S17A 6 yrly $20k, SWAP 6 yrly $50k, Proc costs (every 10 yrs) 2021-22 $200k & 2022-23 $100k | $220,000.00 | $120,000.00 | $20,000.00 | $20,000.00 | $20,000.00 | $140,000.00 | $20,000.00 | $20,000.00 | $20,000.00 | $20,000.00 |
| Waste minimisation activities: Promotions | Advertising, marketing, signage, communications $30k-$50k p.a. plus $100k during new service change | $40,000.00 | $90,000.00 | $90,000.00 | $40,000.00 | $40,000.00 | $40,000.00 | $40,000.00 | $40,000.00 | $40,000.00 | $40,000.00 |
| Direct Costs External: Refuse Collection | Rates funded 80L from 2023-24. Current cost: 25% SEL contract ($1,541.5k+$373k)+ 25% Legal ($30k). Costs increased to reflect household growth | $486,125.00 | $486,125.00 | $617,544.30 | $620,632.02 | $623,735.18 | $626,853.86 | $629,988.13 | $633,138.07 | $636,303.76 | $639,485.28 |
| Direct Costs External: Refuse Disposal, kerbside collections | Current cost: 25% WM contract $496k + incr ETS ($50k to $75k) & levy ($50k to $100k to $150k). Costs increased to reflect household growth | $167,750.00 | $186,500.00 | $424,168.30 | $426,289.14 | $428,420.58 | $430,562.69 | $432,715.50 | $434,879.08 | $437,053.47 | $439,238.74 |
| Direct Costs External: Recycling Collection | Continuation 2-stream service. Current cost: 25% SEL contract +25% Legal. Costs increased to reflect household growth | $486,125.00 | $486,125.00 | $605,896.77 | $608,926.26 | $611,970.89 | $615,030.74 | $618,105.90 | $621,196.43 | $624,302.41 | $627,423.92 |
| Direct Costs External: Recyclables Processing | Continuation 2-stream service. Current cost: 25% SEL contract + 25% Legal. Costs increased to reflect household growth | $486,125.00 | $486,125.00 | $297,648.04 | $299,136.28 | $300,631.96 | $302,135.12 | $303,645.79 | $305,164.02 | $306,689.84 | $308,223.29 |
| Direct Costs External: Organics Collection | Food waste only, from 2023-24. Costs increased to reflect household growth | $0.00 | $0.00 | $300,709.13 | $302,212.68 | $303,723.74 | $305,242.36 | $306,768.57 | $308,302.41 | $309,843.93 | $311,393.14 |
| Direct Costs External: Organics Processing | Food waste only, from 2023-24. Costs increased to reflect household growth | $0.00 | $0.00 | $98,775.05 | $99,268.93 | $99,765.27 | $100,264.10 | $100,765.42 | $101,269.25 | $101,775.59 | $102,284.47 |
| Direct Costs External: Matamata TS | Current cost: 10% SEL contract + 50% Alarm Security ($20k) + 12.5% Legal ($30k). Full RRC (assume all staff costs are contractor for modelling) | $205,200.00 | $205,200.00 | $720,000.00 | $720,000.00 | $720,000.00 | $720,000.00 | $720,000.00 | $720,000.00 | $720,000.00 | $720,000.00 |
| Direct Costs External: Morrinsville TS | Current cost: 10% SEL contract + 50% Alarm Security ($20k) + 12.5% Legal ($30k). Full RRC (assume all staff costs are contractor for modelling) | $205,200.00 | $205,200.00 | $600,000.00 | $600,000.00 | $600,000.00 | $600,000.00 | $600,000.00 | $600,000.00 | $600,000.00 | $600,000.00 |
| Direct Costs External: Te Aroha TS | Current cost: 5% SEL contract. Full RRC (assume all staff costs are contractor for modelling) | $95,725.00 | $95,725.00 | $120,000.00 | $120,000.00 | $120,000.00 | $120,000.00 | $120,000.00 | $120,000.00 | $120,000.00 | $120,000.00 |
| Direct Costs External: Refuse Disposal, transfer stations | Current cost: 75% WM contract, see ref disposal above. Assume 10% reduction in cost with RRC development, despite levy ETS | $503,250.00 | $559,500.00 | $559,500.00 | $559,500.00 | $503,550.00 | $453,195.00 | $407,875.50 | $407,875.50 | $407,875.50 | $407,875.50 |
| Employee Costs: Wages | Contracts Manager 40%, increased to 100% in 2023-24; Solid Waste Officer 100%; education officer 100% from 2021-22 | $208,000.00 | $208,000.00 | $280,000.00 | $280,000.00 | $280,000.00 | $280,000.00 | $280,000.00 | $280,000.00 | $280,000.00 | $280,000.00 |
|  | Total Costs | $3,103,500.00 | $3,128,500.00 | $4,734,241.59 | $4,695,965.30 | $4,651,797.62 | $4,733,283.86 | $4,579,864.80 | $4,591,824.75 | $4,603,844.50 | $4,615,924.34 |

# Asset Management Practice & Improvement Plan

## Proposed Actions

Council is committed to continuing joint initiatives with Hauraki and Thames Coromandel District Council. However, as per the Section 17A review of Solid Waste Services will undertake strategy planning activities internally developing a MPDC specific WMMP and actions.

These include procurement and contract administration, liaison, communication, education and consultation, development and enforcement of solid waste bylaws, monitoring and reporting, kerbside services, drop off services, transfer stations, processing and treatment, transport and disposal.

## Council Asset Management Practices

### Background

Asset management practices depend on availability of resources such as efficient support systems within the organisation and an informed community to enable:

- Sound decision making

- Good evaluation and analysis procedures

- Proper data collection, transfer and storage system

- Asset management information system

- Strategic planning processes, and

- Informed and active community.

Solid waste asset management is the responsibility of the Council’s Asset Manager Strategy and Policy.  These include setting policies, procedures, preparation of budget and monitoring.

All existing and proposed operations contracts are procured through an external competitive tendering process.  The Council recognises that outsourcing contracts is appropriate for specific expertise required for waste management operation and maintenance areas.

### Asset Register

The assets held for the solid waste activity are primarily buildings and land including the closed landfills. These are held in the property management system – Asset Management (AM).

There are two pump stations associated with closed landfills (Morrinsville and Waihou) and one with associated with a transfer station (Waihou) which are contained within the AssetFinda asset management system and associated with wastewater operations as these pump stations discharge into wastewater treatment facilities.

## Asset Management Structure

MPDC has recently restructured its Asset Management functions to ensure that there is a clear separation between Strategy/Policy and operational functions and service delivery. The following two figures shows the new structure and functional separation.

### Delivery Structure

A contract Manager is shared between our Council and Thames Coromandel District Council.  The focus of the role is to oversee the kerbside rubbish and recycling collection contract.

### Asset Management Structure

### How we do it

## Asset Management Policy

### Objective of the Asset Management Policy (2019)

The objective of the Asset Management Policy for the Infrastructure Activities is to ensure that Council’s service delivery is optimised to deliver agreed community outcomes and levels of service, manage related risks and optimise expenditure over the entire life cycle of the service delivery, using appropriate assets as required.

The Asset Management Policy requires that the management of assets be in a systematic process to guide planning, acquisition, operation and maintenance, renewal and disposal of the required assets.

Delivery of service is required to be sustainable in the long term and deliver on Council’s economic, environmental, social and cultural objectives.

### Appropriate Activity Management Levels

The International Infrastructure Management Manual (IIMM) is the approved benchmark against which asset management is measured in New Zealand.  This manual allows for each Council to state the standard against which it will undertake its asset and activity management.

The standards of the AMP’s can be considered on a scale as follows:

- Core	- often referred to as basic AMP’s.

- Intermediate 	- transition between Core and Comprehensive/Advanced.

- Comprehensive/Advanced	- most thorough AMP, accounting for all lifecycle elements.

### ‘Intermediate’ Asset Management Practice

Intermediate asset management practice is undertaken at a level between ‘Core’ and ‘Comprehensive’ practice.  The focus is to build on the basic technical asset management planning of ‘Core’ practice by introducing improved maintenance management and more advanced asset management techniques (as appropriate).  Further use is made of risk management, asset lifecycle management, and service standard optimisation techniques.

##### Improvement Plan

The Solid Waste Activity Management Plan’s Improvement Plan is subject to constant reappraisal and change.  While reappraisal is an ongoing process, the Improvement Plan will form the basis of the solid waste activity annual business planning.

The key improvements include:

- Improve understand of any unknown closed landfills.

- Rectify any consent breaches

- Procurement planning for new service contract

- Business case options analysis for changes to RTS & collection services

Appendix A – Draft LOS for Solid Waste Activity

| Community Outcomes | Key service attribute | LOS | Performance measure | PM type (LTP/ AMP / Customer / Technical) | Baseline results 2018/19 actuals | 2019/20 Target | Current Year 2020/21 target | 2021/22 Target (year 1) | 2022/23 Target (year 2) | 2023/24 Target (year 3) | 2024/25 to 2030/31 Target (years 4 to 10) | Measurement procedure | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Satisfaction | We will provide kerbside refuse and recycling collection service to properties charged the targeted rate | Percentage of users satisfied with kerbside rubbish and recycling collection services | LTP / Customer | New measure | N/A | N/A | Baseline | Maintain baseline | Maintain baseline | In 2024/25, add a 2% increase to baseline figure, then maintain at that level | Annual customer surveys | New measure - splitting out refuse/recycling and transfer stations into a separate measure |
|  | Satisfaction | We will provide transfer stations for the community that allow for the Reuse and Recovery of materials | Percentage of users satisfied with transfer stations | LTP / Customer | New measure | N/A | N/A | Baseline | Maintain baseline | Maintain baseline | In 2024/25, add a 2% increase to baseline figure, then maintain at that level | Annual customer surveys | New measure - splitting out refuse/recycling and transfer stations into a separate measure |
|  | Environmentally Sustainable | We will encourage residents to minimise waste disposal to landfill by providing more sustainable waste management options | Total quantity of kerbside household waste sent to landfill | LTP / Customer | 48.94kgs of waste per person per year sent to the landfill | 45.2kgs | Reduction of 1% per person per year (from previous year)* | Reduction of 1% per person per year (from previous year)* | Reduction of 1% per person per year (from previous year) * | Reduction of 1% per person per year (from previous year)* | Reduction of 2% (on previous year) per person per year (from previous year)* | Weighbridge records | This is measured through our records of monthly weighbridge quantities of kerbside and transfer station recyclables. Due to changing government regulations globally there is a decrease in the types of recyclable materials that are able to be recycled. This change in material acceptance has caused a fluctuation of waste that can be diverted from landfill. A total of 1555.81 metric tonnes of kerbside waste was sent to the landfill, based on the estimated population of 34,404 this means that on average 45.2kgs of waste per person was sent to the landfill for the year 2019/20. During the COVID-19 lockdown we were unable to recycle any normally recyclable material and it was all required to be sent to landfill, this will have impacted our proportion of waste diverted. |
|  |  |  | Proportion of waste diverted (recycled or composted) from the transfer station and kerbside recycling collection service. | LTP / Customer | 36.84% | 45% or more of the total waste diverted from landfill | 45% or more of the total waste diverted from landfill | 40% or more of the total waste diverted from landfill | 40% or more of the total waste diverted from landfill | 45% or more of the total waste diverted from landfill | 47% or more of the total waste diverted from landfill |  |  |
|  | Environmentally Sustainable | We will increase the recovery pof organic materials (food and green waste) by assessing the most cost effective services to recover these resources and introduce services to achieve this. | A 30% decrease in organic waste going to landfill by 2025 | WMMP | New measure | N/A |  |  |  |  |  |  |  |
|  | Environmentally Sustainable | Work collaborativly within our community developmenting relatinoshops to increase the range of, and options for, an increased range of products and materials, particularly in the rural sector. | A minimum of 5 new waste minimisation servbices are implimented before 2025 (i.e e-waste, batteries etc). | WMMP | New measure | N/A |  |  |  |  |  |  |  |

| Community Outcomes | Key service attribute | LOS | Performance measure | PM type (LTP/ AMP / Customer / Technical) | Baseline results 2018/19 actuals | 2019/20 Target | Current Year 2020/21 target | 2021/22 Target (year 1) | 2022/23 Target (year 2) | 2023/24 Target (year 3) | 2024/25 to 2030/31 Target (years 4 to 10) | Measurement procedure | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Reliability | Reliable kerbside refuse and recycling collection services will be available to the community | Number of complaints about kerbside rubbish and recycling not collected on the usual collection day | Technical / AMP | 5 complaints on average per month | 20 or less complaints on average per month | 20 or less complaints on average per month | 20 or less complaints on average per month | 20 or less complaints on average per month | 20 or less complaints on average per month | 20 or less complaints on average per month | RFS | Tracking at 10 to 17 complaints per month on average; Suggest target reduced in later years as 20 is very achievable. Will review after introduction of new contract. |
| Connected Infrastructure Infrastructure and services are fit for purpose and affordable, now and in the future | Responsiveness | Provide prompt responses for service | Missed household refuse service requests responded to by 12 pm the next day (on validation) | Technical / AMP | New measure | N/A | N/A | 90% | 90% | 90% | 90% | RFS | Added in as good industry practice; |
| Environmental Sustainability We support environmentally friendly practices and technologies | Environmentally Sustainable | Council facilitates waste minimisation practices and promotes reduction of the amount of waste going to landfill | Total quantity of kerbside household waste sent to landfill | LTP / Customer Technical / AMP | 48.94kgs of waste per person per year sent to the landfill | 45.2kgs | Reduction of 1% per person per year (from previous year)* | Reduction of 1% per person per year (from previous year)* | Reduction of 1% per person per year (from previous year) * | Reduction of 1% per person per year (from previous year)* | Reduction of 2% (on previous year) per person per year (from previous year)* | Weighbridge records | This is measured through our records of monthly weighbridge quantities of kerbside and transfer station recyclables. Due to changing government regulations globally, there is a decrease in the types of recyclable materials that are able to be recycled. This change in material acceptance has caused a fluctuation of waste that can be diverted from landfill. A total of 1555.81 metric tonnes of kerbside waste was sent to the landfill, based on the estimated population of 34,404 this means that on average 45.2kgs of waste per person was sent to the landfill for the year 2019/20. During the COVID-19 lockdown we were unable to recycle any normally recyclable material and it was all required to be sent to landfill, this will have impacted our proportion of waste diverted. |
|  |  |  | Proportion of waste diverted (recycled or composted) from the transfer station and kerbside recycling collection service. | LTP / Customer/ Technical / AMP | 36.84% | 45% or more of the total waste diverted from landfill | 45% or more of the total waste diverted from landfill | 40% or more of the total waste diverted from landfill | 40% or more of the total waste diverted from landfill | 45% or more of the total waste diverted from landfill | 47% or more of the total waste diverted from landfill |  |  |
|  |  | Effects on the natural environment are minimised | Compliance with our resource consents for closed landfills (measured by the number of: abatement notices, infringement notices, enforcement orders, and convictions, received in relation to those resource consents). | Technical / AMP | New measure | N/A | N/A | Zero | Zero | Zero | Zero | Number of significant non-compliances in Waikato Regional Council resource consent audit reports | Added in as good industry practice |

Appendix B – Risk Analysis Tables

### The following are specific operational risks associated with our solid waste activity:

| Risk Descriptor | Risk Type | Gross Risk |  |  | Current Practises |  |  | Net Risk |  |  |  | Management Options |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Consequence | Likelihood | Factor | Description | Effectiveness | Consequence |  | Likelihood | Factor |  |  |
| Building or Structure failure Caused by: - Building defects - Lack of maintenance, poor management - Poor or incomplete asset management practice - Fire Consequences: - Closure - Environmental incident (spillage or explosion) - Contaminated environment - Odours - Breach of consent conditions - Public health incident - Injury or death - Negative media coverage | Public Health Operational Financial Reputation / Image Environmental | 2 | 3 | Significant | - Maintenance and repair on “as-needed” basis - Site management plans (includes HSNO, Handling procedures) - Structures constructed to HSNO guidelines, certified annually - Contracts with site operators - Reactive maintenance / renewals - Other facilities still available should one need to close temporarily - Draft AMP consistent with industry best practice | Fair | 1 |  | 3 | Moderate | - Implement design change to transfer station with respect to diversion of waste - Undertake regular condition and performance assessment, identify faults and fund repairs. |  |
| Lack of security at facility Caused by: - Lack of resources - Inadequate design - Security lapse Consequences: - Theft, Damage - Health and Safety Incident - Closure - Loss of Revenue | Financial Operational Health and Safety | 2 | 3 | Significant | - Fences, warning signage etc. - Locked buildings and structures - Hazardous material stored in locked concrete bunkers, risk register records everything deposited - On site staff during working hours - Buildings alarmed | Good | 1 |  | 3 | Moderate |  |  |
| Leachate and discharges from closed landfills Caused by: - Decomposing waste (will occur regardless) - Lack of capping, inadequate filling techniques - Lack of management, maintenance, and protection - Lack of knowledge of condition & performance - Location e.g. coastal issues, receiving environments, erosion issues - Composition, size, age of waste Consequences: - Contaminated environment - Odours and air pollution - Breach of consent conditions - Public health incident - Negative media coverage | Operational Environmental Legislative Image / Reputation | 2 | 5 | Significant | - Three closed landfills monitored as per resource consent conditions, two others with no requirement for consent - Two landfills have leachate collected and pumped to the WWTPs | Good | 1 |  | 2 | Minor | - Continue with current practice - Comply with and update consent conditions - Identify and fund any remediation |  |
| Illegal dumping of rubbish Caused by: - Lack of disposal options - Rubbish in “wrong bags” dumped after not collected - Costs of disposal - Deliberate acts regardless of available options Consequences: - Extra costs and resources - Negative image - Environmental effects | Operational Reputation/ Image Environmental | 3 | 4 | Major | - Signs disallowing dumping of rubbish - Council provides limited hazardous waste and recycling drop off centres - Provision of litter bins in urban areas and parks - Other private waste services - Monitor complaints / CRM system - Bylaw | Good | 1 |  | 3 | Moderate | Increase enforcement Provide more waste facilities (target key areas) Advertise & promote reduction, recycling and waste targets, and what you can, and what you can’t dispose of (e.g. 20 litre oil containers) |  |
| Recycling receiving services no longer require materials Caused by: - Lack of demand - Oversupply - Business failure - Global commodity prices Consequences: - Inability to dispose of recyclables - Extra costs - Increased waste volumes | Operational Financial Reputation/ Image Environmental | 1 | 4 | Moderate | - Knowledge of recycling technology and demand, market / commodity prices – trends noted - Waste Management Plan - Landfill levy - Contractor has agreements with receivers, and contractual obligations with Council | Good | 1 |  | 2 | Minor | Develop alternative uses for products Investigate new markets Waste Minimisation and Management Plan updated 2020 |  |
| Service Disruption Caused by: - Contract failure - Issues with Contractors performance Consequences: - No services provided - Rubbish no collected - Public health concerns | Operational Financial Reputation/ Image Environmental | 4 | 2 | Significant | - Contract manager monitors performance - Additional MPDC resource to audit contract - Governance group that oversee the regional contract, resolves significant operational issues. | Good | 2 |  | 2 | Moderate | Continue current practice Increase auditing of contractors performance |  |